Monitoring Report

###### PUBLICATION DATE 14.10.2020
VERSION v. 1.1 
RELATED SUPPORT - TEMPLATE GUIDE Monitoring Report v. 1.1

This document contains the following Sections

Key Project Information

SECTION A - Description of project

SECTION B - Implementation of project

SECTION C - Description of monitoring system applied by the project

SECTION D - Data and parameters

SECTION E - Calculation of SDG Impacts

SECTION F - Safeguards Reporting

SECTION G - Stakeholder inputs and legal disputes

### KEY PROJECT INFORMATION

##### Programme of Activity Information – (delete below table if N/A)

| GS ID of Programme | GS3110 |
| --- | --- |
| Title of Programme | Nepal Biogas Support Program-PoA |
| Version of POA-DD applicable to this monitoring report | 03 |
| Name and GS ID of fully Validated CPA/VPAs (i.e. non-compliance check) | GS3109: Nepal Biogas Support Program – CPA 1: 19,999 digesters |

##### Key Project Information

| GS ID (s) of Project (s) | GS3109, GS 3113; GS 3114, GS 3116, GS 3566, GS 6393, GS 6394, GS10739 |
| --- | --- |
| Title of the project (s) covered by monitoring report | Nepal Biogas Support Program – CPA 1: 20,000 digesters Nepal Biogas Support Program - CPA 2: 19,927 digesters Nepal Biogas Support Program - CPA 3: 19,959 digesters Nepal Biogas Support Program - CPA 4: 19,970 digesters Nepal Biogas Support Program - CPA 5: 19,842 digesters Nepal Biogas Support Program - CPA 6: 18,504 digesters Nepal Biogas Support Program - CPA 7: 18,392 digesters Nepal Biogas Support Program-CPA 10: 10,589 digesters |
| Version number of the PDD/VPA-DD (s) applicable to this monitoring report | CPA-1: version 03 CPA-2: Version 04 CPA-3: Version 04 CPA-4: Version 04 CPA-5: Version 11 CPA-6: Version 08.2 CPA-7: Version 08.2 CPA-10: version 03.1 |
| Version number of the monitoring report | 2.2 |
| Completion date of the monitoring report | 11/2/2025 |
| Date of project design certification | CPA-1: 14/08/2015 CPA-2: 14/08/2015 CPA-3: 14/08/2015 CPA-4: 14/08/2015 CPA-5: 24/12/2018 CPA-6: 24/12/2018 CPA-7: 24/12/2018 CPA-10: 28/09/2020 |
| Date of Last Annual Report | N/A |
| Monitoring period number | Third monitoring period under renewed PoA period 31 Jan 2020 – 30 Jan 2027 CPA-1: 03 CPA-2: 02 CPA-3: 02 CPA-4: 02 CPA-5: 02 CPA-6: 01 CPA-7: 01 CPA-10: 03 |
| Duration of this monitoring period | 01/01/2022 to 31/12/2022 |
| Project Representative | Alternative Energy Promotion Centre (AEPC) |
| Host Country | Nepal |
| Activity Requirements applied | Community Services Activities Renewable Energy Activities Land Use and Forestry Activities/Risks & Capacities N/A |
| Methodology (ies) applied and version number | AMS.I.E. Switch from Non-Renewable Biomass for Thermal Applications by the User (version 09) |
| Product Requirements applied | GHG Emissions Reduction & Sequestration Renewable Energy Label N/A |

##### Table 1 - Sustainable Development Contributions Achieved

| Sustainable Development Goals Targeted | SDG Impact | Amount Achieved | Units/ Products |
| --- | --- | --- | --- |
| SDG 13 Climate Action | Emissions Reductions | CPA-1: 57,967 CPA-2: 54,833 CPA-3: 59,027 CPA-4: 65,214 CPA-5: 60,097 CPA-6: 26,311 CPA-7: 27,342 CPA-10: 30,895 Total: 381,686 | GS-VERs |
| SDG3 Good Health and Well Being | 3.9.1 Mortality rate attributed to household and ambient air pollution (Average annual consumption of woody biomass per household in the pre-project devices during the project activity): | CPA-1: 0.55 CPA-2: 0.54 CPA-3: 0.51 CPA-4: 0.49 CPA-5: 0.55 CPA-6: 0.48 CPA-7: 0.51 CPA-10: 0.51 | tonnes/HH/year |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (Quantity of woody biomass that is substituted or displaced) | CPA-1: 71,315.59 tonnes CPA-2: 67,459.87 tonnes CPA-3: 72,620.74 tonnes CPA-4: 80,232.47 tonnes CPA-5: 73,936.27 tonnes CPA-6: 32,369.97 tonnes CPA-7: 33,639.07 tonnes CPA-10: 38,009.98 tonnes | Tonnes |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (Net calorific value of the non-renewable biomass that is substituted) | CPA-1: 0.0156 CPA-2: 0.0156 CPA-3: 0.0156 CPA-4: 0.0156 CPA-5: 0.0156 CPA-6: 0.0156 CPA-7: 0.0156 CPA-10: 0.0156 | TJ/tonne |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in indoor air pollution) | CPA-1: 96.25% CPA-2: 100% CPA-3: 98.77% CPA-4: 98.85% CPA-5: 97.59% CPA-6: 100% CPA-7: 95.24% CPA-10:97.50% | % households |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in health problem) | CPA-1: Eye infection: 96.25%, Respiratory disease: 92.50% Cough: 92.50% Fire related Injury: 91.25% CPA-2: Eye infection: 98.68%, Respiratory disease: 98.68% Cough: 97.37% Fire related Injury: 93.42% CPA-3: Eye infection: 91.36% Respiratory disease: 83.95% Cough: 72.84% Fire related Injury: 74.07% CPA-4: Eye infection: 93.10% Respiratory disease: 90.80% Cough: 86.21% Fire related Injury: 80.46% CPA-5: Eye infection: 97.59% Respiratory disease: 93.98% Cough: 93.98% Fire related Injury: 90.36% CPA-6: Eye infection: 88.61% Respiratory disease: 89.87% Cough: 89.87% Fire related Injury: 88.61% CPA-7: Eye infection: 96.43% Respiratory disease: 96.43% Cough: 96.43% Fire related Injury: 96.43% CPA-10: Eye infection: 92.50% Respiratory disease: 87.50% Cough: 86.25% Fire related Injury: 86.25% | % households |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (User’s perception in Time saving for the cooking (reduce exposure to indoor air pollution)) | % response for; Men; Women; Children. CPA-1; 12.50; 96.25; 5.00. CPA-2; 27.63; 85.53; 1.32. CPA-3; 29.63; 91.36; 2.47. CPA-4; 31.03; 94.25; 1.15. CPA-5; 27.71; 100; 6.02. CPA-6; 34.18; 98.73; 0.00. CPA-7; 40.48; 98.81; 3.57. CPA-10; 31.25; 98.75; 3.75. | % households |
|  | 3.9.2 Mortality rate attributed to unsafe water, unsafe sanitation and lack of hygiene (exposure to unsafe Water, Sanitation and Hygiene for All (WASH) services) (Users’ perception on connection of toilet to biogas): | CPA-1: 51.25% CPA-2: 71.05% CPA-3: 54.32% CPA-4: 71.26% CPA-5: 78.31% CPA-6: 74.68% CPA-7: 47.62% CPA-10: 92.50% | % households |
|  | 3.9.3 Mortality rate attributed to unintentional poisoning (Users perception in reduction of chemical fertilizers) | CPA-1: Farmyard manure: 27.32% Bioslurry: 100%, Urea: 36.11%, DAP: 36.84% Potash: 0.00% CPA-2: Farmyard manure: 22.49% Bioslurry: 100%, Urea: 44.44%, DAP: 52.94% Potash: 0.00% CPA-3: Farmyard manure: 27.37% Bioslurry: 100% Urea: 34.38% DAP: 50.00% Potash: 42.11% CPA-4: Farmyard manure: 21.64% Bioslurry: 100% Urea: 39.39% DAP: 47.37% Potash: 40.00% CPA-5 Farmyard manure: 21.62% Bioslurry: 100% Urea: 46.15% DAP: 44.00% Potash: 20.00% CPA-6 Farmyard manure: 19.35% Bioslurry: 100% Urea: 38.46% DAP: 46.15% Potash: 0.00% CPA-7 Farmyard manure: 29.07% Bioslurry: 100% Urea: 42.00% DAP: 30.43% Potash: 50.00% CPA-10: Farmyard manure: 18.91% Bioslurry: 100% Urea: 47.62% DAP: 54.55% Potash: 50.00% | % |
| SDG 7 Affordable and Clean Energy | 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Users’ perception on time saving due to project for firewood collection) | % for; Men; Women; Children. CPA-1; 13.75; 98.75; 5.00. CPA-2; 17.11; 96.05; 1.32. CPA-3; 37.04; 36.30; 0.00. CPA-4; 31.03; 98.85; 9.20. CPA-5; 36.14; 98.80; 3.61. CPA-6; 35.44; 98.73; 1.27. CPA-7; 35.71; 96.43; 5.95. CPA-10; 41.25; 100; 0.00. | % |
|  | 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Number of people trained to promote Biogas plants): | 35 | Number |

##### Table 2 – Product Vintages

|  |  | Amount Achieved |  |  |
| --- | --- | --- | --- | --- |
| Start Dates | End Dates | SDG 13 | … | … |
| CPA-1 |  |  |  |  |
| 01/01/2022 | 31/12/2022 | 57,967 tCO2e |  |  |
| CPA-2 |  |  |  |  |
| 01/01/2022 | 31/12/2022 | 54,833 tCO2e |  |  |
| CPA-3 |  |  |  |  |
| 01/01/2022 | 31/12/2022 | 59,027 tCO2e |  |  |
| CPA-4 |  |  |  |  |
| 01/01/2022 | 31/12/2022 | 65,214 tCO2e |  |  |
| CPA-5 |  |  |  |  |
| 01/01/2022 | 31/12/2022 | 60,097 tCO2e |  |  |
| CPA-6 |  |  |  |  |
| 08/07/2022 | 31/12/2022 | 26,311 tCO2e |  |  |
| CPA-7 |  |  |  |  |
| 08/07/2022 | 31/12/2022 | 27,342 tCO2e |  |  |
| CPA-10 |  |  |  |  |
| 01/01/2022 | 31/12/2022 | 30,895 tCO2e |  |  |

#### SECTION A. DESCRIPTION OF PROJECT

##### A.1. General description of project

The Biogas Support Program (BSP) aims at implementing household biogas applications. These applications displace firewood and fossil fuels with biogas from animal waste and human excreta. The biogas is used as a fuel for cooking, therefore the displacement of non-renewable biomass (NRB) is counted as emission reduction under the Clean Development Mechanism (CDM) and Gold Standard (GS).Target group under the BSP are households with at least one head of cattle (generally cows or buffalos) who currently use non-renewable biomass (firewood) for cooking purpose. The baseline of the PoA considers only non-renewable biomass replaced through household biogas applications. Only households previously using non-renewable biomass are eligible to the PoA.

After the enforcement of the Kyoto Protocol on February 2005, Alternative Energy Promotion Centre (AEPC) became the first government organization to register the projects in CDM registry from Nepal. Two CDM projects on biogas (biogas support program Nepal activity-1 and biogas support program Nepal activity -2) were registered in UNFCCC CDM registry on same day 27th December 2005. The AEPC have continued its program till date and has expanded its portfolio of carbon projects to eight projects. With implementation of the Biogas PoA, AEPC is able to promote the biogas plant in the country which as increased upto 240,000 (approx.) biogas plant installation till date and we are looking for inclusion of additional 16,000 biogas plants as a new CPA/VPA 11 under this PoA. This promotion of biogas is made achievable from the revenue that AEPC received from these Biogas Projects under CDM and GS registry

The technologies used in this CPA are household biogas digesters with a sludge and gas holding capacity range of up to 10 m3. The different sizes of the digesters that would be included in the programme would be of 2, 4, 6, 8 and 10 m3. The programme uses only one design i.e. GGC 2047 model. The biogas digesters are based on a uniform technical design and are manufactured and installed following established technical standards in Nepal. The digester itself is a closed underground container made of concrete or other materials.

Nepal Biogas Support Program-PoA was registered on 31/01/2013. The reference number of the PoA is 9572. The first renewable period of the PoA is 31/01/2013 to 30/01/2020. The duration of PoA is from 22/06/2007 to 21/06/2035. The PoA is renewed for 2nd renewal period.

Biogas Model GGC 2047

Biogas plants constructed under this PoA comprise of three major components; the inlet, the digester and the outlet, aligned in a straight line. All these structures are prepared of masonry walls of bricks or stones, depending upon the material availability. Digester unit is an underground chamber where the mixture of animal dung and water is fed into where the microbial activity takes place. The microbes act upon the dung (the substrate) under anaerobic conditions to release methane and carbon dioxide. The methane released from the digester is collected at the dome which is connected to gas hose pipe fitted at turret at the center of the dome. Biogas collected at the dome dispensed to biogas stove through this gas hose pipe via turret. Once the gas pressure is sufficient in dome, it exerts pressure to the slurry in the digester and slurry is released from the outlet.

This monitoring report includes 8 CPAs (CPA-1, CPA-2, CPA-3, CPA-4, CPA-5, CPA-6, CPA-7 and CPA-10) proposed for verification in this monitoring period for the second period of the PoA. Before this monitoring period, already 8 periodic verifications were completed for the PoA.

The CME declares that the monitoring report will not issue both CER and a GSVER for the same vintage from a project that is registered under GS4GG. Similarly, project activity is not registered with any other compliance or voluntary market-based mechanism. This GSVER will not be included or claimed on the national climate polices or program to avoid the double counting.

The GHG emission reductions from the project activity are not accounted within the relevant system of the host country/regulator or any voluntary mechanism.

| Ref | Title |
| --- | --- |
| 9572-P2-0011-CP1 | Nepal Biogas Support Program – CPA 10: 10,589 digesters |
| 9572-P2-0007-CP2 | Nepal Biogas Support Program – CPA 7: 18,392 digesters |
| 9572-P2-0006-CP2 | Nepal Biogas Support Program – CPA 6: 18,504 digesters |
| 9572-P2-0005-CP2 | Nepal Biogas Support Program – CPA 5: 19,842 digesters |
| 9572-P2-0004-CP2 | Nepal Biogas Support Program - CPA 4: 19,970 digesters. |
| 9572-P2-0003-CP2 | Nepal Biogas Support Program - CPA 3: 19,959 digesters. |
| 9572-P2-0002-CP2 | Nepal Biogas Support Program - CPA 2: 19,927 digesters |
| 9572-P2-0001-CP2 | Nepal Biogas Support Program- CPA 1: 20,000 digesters. |

##### A.2. Location of project

All the specific case CPAs are implemented across Nepal in different districts. The geographical coordinates of Nepal are:

Latitude – North 26.20 degree to North 30.45 degree

Longitude – East 80.07 degree to East 88.20 degree

The table below provides the overview of the biogas digesters implemented under different CPAs incorporated in this monitoring report in different districts of Nepal.

| SN | Districts | CPA-1 | CPA-2 | CPA-3 | CPA-4 | CPA-5 | CPA-6 | CPA-7 | CPA-10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Achham | 2 | 4 | 0 | 0 | 0 | 0 | 0 | 15 |
| 2 | Arghakhanchi | 78 | 26 | 30 | 21 | 7 | 15 | 25 | 4 |
| 3 | Baglung | 38 | 46 | 62 | 52 | 35 | 15 | 62 | 52 |
| 4 | Baitadi | 8 | 1 | 0 | 0 | 2 | 3 | 3 | 0 |
| 5 | Bajhang | 12 | 36 | 33 | 10 | 148 | 0 | 0 | 22 |
| 6 | Bajura | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 26 |
| 7 | Banke | 374 | 489 | 361 | 412 | 434 | 520 | 403 | 269 |
| 8 | Bara | 416 | 382 | 356 | 310 | 458 | 338 | 299 | 244 |
| 9 | Bardiya | 498 | 510 | 599 | 804 | 900 | 1099 | 875 | 379 |
| 10 | Bhaktapur | 64 | 89 | 67 | 4 | 14 | 11 | 12 | 9 |
| 11 | Bhojpur | 0 | 7 | 27 | 18 | 9 | 0 | 1 | 0 |
| 12 | Chitwan | 1,114 | 1,042 | 935 | 844 | 870 | 889 | 690 | 184 |
| 13 | Dadeldhura | 18 | 1 | 0 | 1 | 15 | 4 | 0 | 9 |
| 14 | Dailekh | 15 | 24 | 12 | 0 | 0 | 0 | 3 | 102 |
| 15 | Dang | 345 | 801 | 751 | 1,230 | 1,327 | 827 | 548 | 272 |
| 16 | Darchula | 45 | 11 | 21 | 0 | 18 | 14 | 9 | 33 |
| 17 | Dhading | 581 | 720 | 876 | 852 | 631 | 558 | 701 | 487 |
| 18 | Dhankuta | 7 | 53 | 78 | 25 | 17 | 10 | 91 | 25 |
| 19 | Dhanusa | 51 | 26 | 31 | 17 | 33 | 44 | 38 | 77 |
| 20 | Dolakha | 126 | 112 | 170 | 230 | 76 | 128 | 90 | 52 |
| 21 | Dolpa | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 |
| 22 | Doti | 0 | 4 | 1 | 31 | 25 | 0 | 3 | 0 |
| 23 | Gorkha | 451 | 434 | 376 | 410 | 347 | 338 | 616 | 670 |
| 24 | Gulmi | 55 | 87 | 61 | 55 | 37 | 19 | 43 | 13 |
| 25 | Humla | 0 | 1 | 0 | 1 | 0 | 0 | 0 | 0 |
| 26 | Ilam | 460 | 624 | 468 | 559 | 373 | 287 | 934 | 215 |
| 27 | Jajarkot | 1 | 0 | 0 | 6 | 6 | 0 | 0 | 46 |
| 28 | Jhapa | 2,770 | 2,391 | 1,369 | 874 | 925 | 666 | 1,027 | 582 |
| 29 | Jumla | 2 | 2 | 1 | 1 | 0 | 0 | 0 | 0 |
| 30 | Kailali | 730 | 1,011 | 1,080 | 1,571 | 1,630 | 3,119 | 2,172 | 507 |
| 31 | Kalikot | 24 | 25 | 11 | 8 | 15 | 9 | 17 | 19 |
| 32 | Kanchanpur | 757 | 776 | 746 | 808 | 914 | 1523 | 766 | 323 |
| 33 | Kapilbastu | 333 | 211 | 401 | 353 | 263 | 86 | 239 | 47 |
| 34 | Kaski | 1,051 | 769 | 899 | 773 | 594 | 225 | 384 | 221 |
| 35 | Kathmandu | 87 | 40 | 17 | 36 | 16 | 10 | 35 | 24 |
| 36 | Kavre | 506 | 393 | 677 | 575 | 478 | 434 | 480 | 334 |
| 37 | Khotang | 5 | 6 | 7 | 20 | 5 | 9 | 8 | 0 |
| 38 | Lalitpur | 192 | 125 | 92 | 141 | 109 | 81 | 72 | 21 |
| 39 | Lamjung | 673 | 537 | 582 | 620 | 409 | 255 | 281 | 366 |
| 40 | Mahottari | 82 | 87 | 87 | 92 | 138 | 147 | 180 | 79 |
| 41 | Makwanpur | 788 | 1,739 | 2,363 | 1,860 | 2,652 | 1,944 | 835 | 690 |
| 42 | Morang | 1078 | 827 | 562 | 447 | 547 | 308 | 552 | 384 |
| 43 | Mugu | 0 | 2 | 2 | 4 | 0 | 0 | 0 | 0 |
| 44 | Mustang | 7 | 4 | 1 | 2 | 0 | 0 | 0 | 0 |
| 45 | Myagdi | 41 | 36 | 85 | 67 | 33 | 14 | 12 | 0 |
| 46 | Nawalparasi | 746 | 614 | 649 | 477 | 432 | 287 | 350 | 224 |
| 47 | Nuwakot | 188 | 194 | 64 | 375 | 277 | 395 | 470 | 254 |
| 48 | Okhaldhunga | 8 | 2 | 0 | 18 | 44 | 37 | 46 | 132 |
| 49 | Palpa | 457 | 380 | 392 | 402 | 401 | 358 | 256 | 135 |
| 50 | Panchthar | 108 | 64 | 78 | 33 | 36 | 61 | 90 | 3 |
| 51 | Parbat | 24 | 33 | 25 | 18 | 9 | 8 | 19 | 27 |
| 52 | Parsa | 106 | 62 | 25 | 51 | 72 | 144 | 59 | 92 |
| 53 | Pyuthan | 47 | 53 | 79 | 119 | 80 | 31 | 137 | 58 |
| 54 | Ramechhap | 116 | 66 | 66 | 77 | 181 | 41 | 29 | 313 |
| 55 | Rasuwa | 0 | 52 | 46 | 69 | 112 | 133 | 65 | 0 |
| 56 | Rautahat | 169 | 164 | 124 | 123 | 160 | 270 | 225 | 164 |
| 57 | Rolpa | 0 | 0 | 15 | 20 | 6 | 5 | 30 | 12 |
| 58 | Rukum | 0 | 4 | 10 | 0 | 5 | 0 | 0 | 78 |
| 59 | Rupandehi | 587 | 358 | 419 | 237 | 287 | 61 | 278 | 72 |
| 60 | Salyan | 15 | 24 | 28 | 28 | 2 | 12 | 22 | 21 |
| 61 | Sankhuwasabha | 4 | 32 | 42 | 27 | 28 | 26 | 30 | 1 |
| 62 | Saptari | 9 | 13 | 17 | 14 | 16 | 8 | 84 | 91 |
| 63 | Sarlahi | 295 | 308 | 309 | 299 | 365 | 320 | 290 | 191 |
| 64 | Sindhuli | 581 | 584 | 502 | 527 | 443 | 1055 | 1213 | 624 |
| 65 | Sindhupalchowk | 100 | 54 | 186 | 145 | 126 | 293 | 220 | 135 |
| 66 | Siraha | 37 | 34 | 66 | 31 | 42 | 22 | 11 | 115 |
| 67 | Solukhumbu | 3 | 13 | 23 | 27 | 5 | 5 | 0 | 0 |
| 68 | Sunsari | 458 | 240 | 157 | 133 | 131 | 57 | 157 | 84 |
| 69 | Surkhet | 139 | 216 | 185 | 234 | 210 | 116 | 153 | 213 |
| 70 | Syangja | 580 | 453 | 513 | 497 | 433 | 289 | 403 | 244 |
| 71 | Tanahu | 1,125 | 1,135 | 1,321 | 1,575 | 1,117 | 198 | 384 | 387 |
| 72 | Taplejung | 4 | 0 | 3 | 16 | 5 | 16 | 4 | 14 |
| 73 | Terhathum | 15 | 31 | 51 | 45 | 30 | 2 | 22 | 1 |
| 74 | Udayapur | 191 | 228 | 267 | 209 | 277 | 305 | 839 | 105 |
|  | Total | 19,999 | 19,927 | 19,959 | 19,970 | 19,842 | 18,504 | 18,392 | 10,589 |

##### A.3. Reference of applied methodology

Methodology used: AMS-I.E. ver. 9 - Switch from non-renewable biomass for thermal applications by the user

Reference: https://cdm.unfccc.int/methodologies/DB/XA6RFKB3QM9T8S6ELI0V4P8SY8RR2U

##### A.4. Crediting period of project

Crediting period of the CPA-1: 31/01/2020 to 30/01/2025

Crediting period of the CPA-2: 08/05/2021 to 07/05/2026

Crediting period of the CPA-3: 08/05/2021 to 07/05/2026

Crediting period of the CPA-4: 08/05/2021 to 07/05/2026

Crediting period of the CPA-5: 25/08/2021 to 24/08/2026

Crediting period of the CPA-6: 08/07/2022 to 07/07/2027

Crediting period of the CPA-7: 08/07/2022 to 07/07/2027

Crediting period of CPA -10: 18/05/2020 to 17/05/2025

#### SECTION B. IMPLEMENTATION OF PROJECT

##### B.1. Description of implemented project

This monitoring report presents the details of eight CPAs (CPA-1, CPA-2, CPA-3, CPA-4, CPA-5, CPA-6, CPA-7 and CPA-10) proposed for verification in this monitoring period. All the digesters included in these CPAs are the household biogas digesters based on the anaerobic digestion technologies. The CPAs have the digesters installed with capacity ranging from 2 m3 to 10 m3.

AEPC maintains the record of installed biogas digesters. Each biogas installed under different CPAs is identified with its unique dome gas pipe number and hence the uniqueness of the identity is maintained for each digester. Since all the digesters implemented under all CPAs of the PoA are centrally maintained, possibility of the double counting of the digesters between and within CPAs is avoided.

CPA-1:

This CPA is part of the Nepal Biogas Support Program-Programme of Activity (PoA). This CPA includes 19,999 digesters which were implemented between 22/06/2007 and 18/03/2009. The table below provides the overview of digesters implemented under CPA-1.

| Region Size | Terai | Hill | Mountain or Remote Hill | Total |
| --- | --- | --- | --- | --- |
| 4 m3 | 416 | 2,690 | 5 | 3,111 |
| 6 m3 | 9,393 | 6,128 | 96 | 15,617 |
| 8 m3 | 1,141 | 118 | 4 | 1,263 |
| 10 m3 | 5 | 3 | 0 | 8 |
| Total | 10,955 | 8,939 | 105 | 19,999 |

CPA-2:

This CDM Program Activity (CPA) is part of the Nepal Biogas Support Program-Programme of Activity (PoA). This CPA includes 19,927 digesters which were implemented between 19/03/2009 and 9/03/2010. The table below provides the overview of digesters implemented under CPA-2.

| Region Size | Terai | Hill | Mountain or Remote Hill | Total |
| --- | --- | --- | --- | --- |
| 2 m3 | 8 | 248 | 0 | 256 |
| 4 m3 | 491 | 3,482 | 19 | 3,992 |
| 6 m3 | 8,993 | 5,624 | 124 | 14,741 |
| 8 m3 | 852 | 83 | 1 | 936 |
| 10 m3 | 2 | 0 | 0 | 2 |
| Total | 10,346 | 9,437 | 144 | 19,927 |

CPA-3:

This CDM Program Activity (CPA) is part of the Nepal Biogas Support Program-Programme of Activity (PoA). This CPA includes 19,959 digesters which were implemented between 10/03/2010 and 19/02/2011. The table below provides the overview of digesters implemented under CPA-3.

| Region Size | Hill | Terai | Mountain or Remote Hill | Total |
| --- | --- | --- | --- | --- |
| 2 m3 | 1,279 | 38 | 0 | 1,317 |
| 4 m3 | 4,420 | 651 | 40 | 5,111 |
| 6 m3 | 4,977 | 7,710 | 120 | 12,807 |
| 8 m3 | 78 | 645 | 1 | 724 |
| Total | 10,754 | 9,044 | 161 | 19,959 |

CPA-4:

This CDM Program Activity (CPA) is part of the Nepal Biogas Support Program-Programme of Activity (PoA). This CPA includes 19,970 digesters which were implemented between 20/02/2011 and 28/02/2012. The table below provides the overview of digesters implemented under CPA-4.

| Region Size | Hill | Terai | Mountain or Remote Hill | Total |
| --- | --- | --- | --- | --- |
| 2 m3 | 694 | 20 | 17 | 731 |
| 4 m3 | 5,292 | 668 | 48 | 6,008 |
| 6 m3 | 4,691 | 7,784 | 58 | 12,533 |
| 8 m3 | 43 | 655 | 0 | 698 |
| Total | 10,720 | 9,127 | 123 | 19,970 |

CPA-5:

This CDM Program Activity (CPA) is part of the Nepal Biogas Support Program-Programme of Activity (PoA). This CPA includes 19,842 digesters which were implemented between 29/02/2012 and 23/05/2013. The table below provides the overview of digesters implemented under CPA-5.

| Region Size | Hill | Terai | Mountain or Remote Hill | Total |
| --- | --- | --- | --- | --- |
| 2 m3 | 288 | 13 | 3 | 304 |
| 4 m3 | 4,932 | 622 | 161 | 5,715 |
| 6 m3 | 4,391 | 8,718 | 64 | 13,173 |
| 8 m3 | 58 | 591 | 1 | 650 |
| Total | 9,669 | 9,944 | 229 | 19,842 |

CPA-6:

This CDM Program Activity (CPA) is part of the Nepal Biogas Support Program-Programme of Activity (PoA). This CPA includes 18,504 digesters which were implemented between 24/05/2013 and 04/04/2014.Table below provides an overview of the digesters implemented under CPA-6.

| Region Size | Hill | Terai | Mountain or Remote Hill | Total |
| --- | --- | --- | --- | --- |
| 2 m3 | 86 | 2 | 0 | 88 |
| 4 m3 | 1,547 | 265 | 11 | 1,823 |
| 6 m3 | 5,965 | 9,772 | 52 | 15,789 |
| 8 m3 | 108 | 696 | 0 | 804 |
| Total | 7,706 | 10,735 | 63 | 18,504 |

CPA-7:

This CDM Program Activity (CPA) is part of the Nepal Biogas Support Program-Programme of Activity (PoA). This CPA includes 18,392 digesters which were implemented between 05/04/2014 and 31/12/2014.Table 1 provides an overview of the digesters implemented under CPA-7.

| Region Size | Hill | Terai | Mountain or Remote Hill | Total |
| --- | --- | --- | --- | --- |
| 2 m3 | 22 | 1 |  | 23 |
| 4 m3 | 1,071 | 167 | 1 | 1,239 |
| 6 m3 | 7,849 | 8,554 | 64 | 16,467 |
| 8 m3 | 142 | 521 |  | 663 |
| Total | 9,084 | 9,243 | 65 | 18,392 |

CPA-10:

This CPA is part of the Nepal Biogas Support Program-Programme of Activity (PoA). This CPA includes 10,589 digesters which were implemented between 13/07/2018 and 19/10/2019. The table below provides the overview of digesters implemented under CPA-10.

| Region Size | Terai | Hill | Mountain or Remote Hill | Total |
| --- | --- | --- | --- | --- |
| 2 m3 | 2 | 4 | 0 | 6 |
| 4 m3 | 2,215 | 1,956 | 107 | 4,278 |
| 6 m3 | 2,111 | 4,081 | 37 | 6,229 |
| 8 m3 | 50 | 19 | 0 | 69 |
| 10 m3 | 2 | 5 | 0 | 7 |
| Total | 4,380 | 6,065 | 144 | 10,589 |

B.1.1 Forward Action Requests

The Project Participant will check the status of crediting period renewal of CPA 2, CPA 3, CPA 4 and CPA 5 and plan for the crediting period renewal during next verification.

##### B.2. Post-Design Certification changes

Not Applicable

B.2.1. Temporary deviations from the approved Monitoring & Reporting Plan, methodology or standardized baseline

Not applicable

B.2.2. Corrections

Not applicable

B.2.3. Changes to start date of crediting period

No applicable

B.2.4. Permanent changes from the Design Certified monitoring plan, applied methodology or applied standardized baseline

Not applicable

B.2.5. Changes to project design of approved project

Not applicable

#### SECTION C. DESCRIPTION OF MONITORING SYSTEM APPLIED BY THE PROJECT

As a CME as well as CPA implementer, AEPC maintains the database of the biogas plants installed by the pre-qualified companies. On the behalf of AEPC, Biogas Sector Partnership Nepal (BSP-Nepal), a national level non-governmental organization keeps the database for the PoA. BSP-Nepal facilitates and provides technical assistance to biogas companies, processes the subsidy applications and recommend AEPC for subsidy reimbursement to the users through BCs. It also assists in conducting quality control and regular monitoring of the installed biogas digesters and developing skill enhancement among BCs. The Biogas User’s Survey is conducted every year as a basis for emission reduction calculation. The third party (consultant) conducts the Biogas User Survey. Based on the survey, AEPC prepares monitoring report and maintain all required documents for verification. The roles and responsibilities of each entity for GHG monitoring are shown below:

Alternative Energy Promotion Centre

- Data/Documentation Management

- Consultant Section for BUS

- Monitoring and quality assurance

- Act as CME

- Provide database to consultant and monitor BUS

- Prepare MR and report to the DOE

Consultant (Third Party)

- Sampling from given database

- Enumerators selection and orientation to them consulting with AEPC

- Conduct biogas user’s survey and prepare BUS report required for verification

- Submit the final BUS report to AEPC

Biogas Sector Partnership-Nepal

- Maintain database of biogas plants, if applicable and provide to AEPC

- Support AEPC in quality assurance, quality control, and regular monitoring of biogas plants.

#### SECTION D. DATA AND PARAMETERS

##### D.1. Data and parameters fixed ex ante or at renewal of crediting period

| Relevant SDG Indicator | 3.9.1 Mortality rate attributed to household and ambient air pollution |
| --- | --- |
| Data/parameter: | fNRB,y |
| Unit | % |
| Description | Fraction of woody biomass saved by the project activity during year y that can be established as non-renewable biomass |
| Source of data | Calculated as per “TOOL30: Calculation of the fraction of non-renewable biomass version 02” |
| Value(s) applied) | 86.1% |
| Choice of data or measurement methods and procedures | The value is calculated as 86.1% using the national statistics and also validated by the Ministry of Forest and Environment, Government of Nepal. This value is for the national level and fixed ex-ante. |
| Purpose of data | Calculation of baseline emission |
| Additional comments | This parameter shall remain fixed for the crediting period. |

| Relevant SDG Indicator | 13.1.1 Number of countries that have communicated the establishment or operationalization of an integrated policy/strategy/plan which increases their ability to adapt to the adverse impacts of climate change, and foster climate resilience and low greenhouse gas emissions development in a manner that does not threaten food production (including a national adaptation plan, nationally determined contribution, national communication, biennial update report or other) |
| --- | --- |
| Data/parameter: | EFprojected_fossil fuel |
| Unit | tCO2/TJ |
| Description | Emission factor for the projected fossil fuel consumption in the baseline. |
| Source of data | AMS-I.E version 09 requires using this value. |
| Value(s) applied) | 63.7 |
| Choice of data or measurement methods and procedures | AMS-I.E. requires using this value. |
| Purpose of data | Emission Reduction calculation |
| Additional comments | N/A |

| Relevant SDG Indicator | 3.9.1 Mortality rate attributed to household and ambient air pollution |
| --- | --- |
| Data/parameter: | BCBL,HH,y |
| Unit | tonne/household/year |
| Description | Average annual consumption of woody biomass per household before the start of the project activity |
| Source of data | Based on survey (Biogas User Survey (BUS)) for similar project activities. The woody biomass substituted or displaced is conservatively taken as 4.5 tons/HH/years for ex-ante calculation of emission reduction for which the annual average consumption of woody biomass before the start of the project activities is 5.04 tons/HH/year and the average annual woody biomass consumption by pre-project device during the project activities is 0.54 tons/HH/Year. |
| Value(s) applied) | 5.04 |
| Choice of data or measurement methods and procedures | Calculated using option (b) Historical data or a sample survey conducted as per the latest version of the “Standards: Sampling and surveys for CDM project activities and programme of activities;” Biogas User Survey follows the standard sampling and surveys guidelines |
| Purpose of data | Calculation of baseline emission |
| Additional comments | This value is used in the calculations and shall remain fixed for the crediting period. |

| Relevant SDG Indicator | 7.1.2 Proportion of population with primary reliance on clean fuels and technology |
| --- | --- |
| Data/parameter: | NHH |
| Unit | Numbers |
| Description | Number of households in each CPA in year y |
| Source of data | BSP database |
| Value(s) applied) | CPA-1: 19,999 CPA-2: 19,927 CPA-3: 19,959 CPA-4: 19,970 CPA-5: 19,942 CPA-6: 18,504 CPA-7: 18,392 CPA-10: 10,589 |
| Choice of data or measurement methods and procedures | The registration procedure of the database avoids double counting of digesters and the registration of digesters that have not been commissioned. |
| Purpose of data | Calculation of baseline emission |
| Additional comments | During calculation of Emission Reduction, it will be based on actual number of households having the biogas operational |

##### D.2 Data and parameters monitored

The objectivity and reliability for CPA-1, CPA 2, CPA 3, CPA 4, CPA 5 CPA6, CPA7  and CPA 10, as stipulated in the PoA-DD and CPA-DD, a confidence/precision of 90/10 is required for sampling. Hence the sampling design has been done to ensure 90% confidence interval and 10% margin of error for this survey. A simple random sampling was adopted for the survey. The required sample size that represents the population of biogas digesters is calculated first and the sample are proportionately distributed among the three geographical regions (Terai, Hill and Remote Hill), proportionate to the bundled plants in the project.

Appropriate QC measures were taken to attain the desired 90/10 confidence/precision for the parameters monitored. In order to assure quality of the data collected, enumerators were oriented and questionnaires were pre-tested prior to their mobilization to the field. Orientation program was organized for 3 days from 15th to 17th Feb 2022 including a questionnaire pre-test exercise done on 17th Feb 2022 at Nagarjun Municipality of Kathmandu district. Similarly, a thorough check of the questionnaires filled up by the enumerators was done during the field survey and any inconsistency was corrected immediately. The enumerators were trained and supervised to minimize any bias.

CPA 1

- Out of surveyed household, 98.75% household reported that the time to reach the forest has been increased over the time whereas remaining 1.25% users said that the time to reach forest has remained same as previous.

- The users reported that the average price for 1 bhari of fuelwood was NPR 43 in 1989 and was increased to NPR 113 in 2000 and NPR 381 in 2022 (monitoring year).

- Out of surveyed users, more than 98.75% are using low grade biomass due to deficit of hardwood.

CPA 2

- Out of surveyed household, 92.11 % household reported that the time to reach the forest has been increased over the time whereas remaining 1.32% users said that the time to reach forest has remained same as previous and 6.58 % respondents said the time to reach forest has been decreased.

- The users reported that the average price for 1 bhari of fuelwood was NPR 48 in 1989 and was increased to NPR 121 in 2000 and NPR 398 in 2022 (monitoring year).

- Out of surveyed users, more than 93.42% are using low grade biomass due to deficit of hardwood.

CPA 3

- Out of surveyed household, 93.83% household reported that the time to reach the forest has been increased over the time whereas remaining 1.23 % users said that the time to reach forest has remained same as previous and 4.94 % respondents said the time to reach forest has been decreased.

- The users reported that the average price for 1 bhari of fuelwood was NPR 44 in 1989 and was increased to NPR 105 in 2000 and NPR 372 in 2022 (monitoring year).

- Out of surveyed users, more than 95.06% are using low grade biomass due to deficit of hardwood.

CPA 4

- Out of surveyed household, 98.85% household reported that the time to reach the forest has been increased over the time whereas remaining 1.15% users said that the time to reach forest has remained same as previous.

- The users reported that the average price for 1 bhari of fuelwood was NPR 46 in 1989 and was increased to NPR 103 in 2000 and NPR 352 in 2022 (monitoring year).

- Out of surveyed users, more than 94.25% are using low grade biomass due to deficit of hardwood.

CPA 5

- Out of surveyed household, 98.80% household reported that the time to reach the forest has been increased over the time whereas remaining 1.20% users said that the time to reach forest has remained same as previous.

- The users reported that the average price for 1 bhari of fuelwood was NPR 46 in 1989 and was increased to NPR 124 in 2000 and NPR 383 in 2022 (monitoring year).

- Out of surveyed users, more than 97.59% are using low grade biomass due to deficit of hardwood.

CPA 6

- Out of surveyed household, 91.14% household reported that the time to reach the forest has been increased over the time whereas remaining 5.06% users said that the time to reach forest has remained same as previous. However, 3.80% households responded that the time to reach forest has been decreased.

- The users reported that the average price for 1 bhari of fuelwood was NPR 52 in 1989 and was increased to NPR 122 in 2000 and NPR 373 in 2021 (monitoring year).

- Out of surveyed users, more than 93.67% are using low grade biomass due to deficit of hardwood.

CPA 7

- Out of surveyed household, 95.24% household reported that the time to reach the forest has been increased over the time whereas 4.76% households responded that the time to reach forest has been decreased.

- The users reported that the average price for 1 bhari of fuelwood was NPR 44 in 1989 and was increased to NPR 106 in 2000 and NPR 368 in 2022 (monitoring year).

- Out of surveyed users, more than 95.24% are using low grade biomass due to deficit of hardwood.

CPA 10

- Out of surveyed household, 97.50% household reported that the time to reach the forest has been increased over the time whereas remaining 1.25% users said that the time to reach forest has remained same as previous. However, 1.25% households responded that the time to reach forest has been decreased.

- The users reported that the average price for 1 bhari of fuelwood was NPR 39 in 1989 and was increased to NPR 107 in 2000 and NPR 370in 202 (monitoring year).

- Out of surveyed users, more than 96.25% are using low grade biomass due to deficit of hardwood.

| Relevant SDG Indicator | 3.9.1 Mortality rate attributed to household and ambient air pollution |
| --- | --- |
| Data/parameter: | BCPJ,HH,y |
| Unit | tonnes/household/year |
| Description | Average annual consumption of woody biomass per household in the pre-project devices during the project activity, if it is found that pre-project devices were not completely displaced but continue to be used to some extent. |
| Measured/calculated/default | Calculated |
| Source of data | Biogas User Survey |
| Value(s) of monitored parameter | CPA-1: 0.55 CPA-2: 0.54 CPA-3: 0.51 CPA-4: 0.49 CPA-5: 0.55 CPA-6: 0.48 CPA-7: 0.51 CPA-10: 0.51 |
| Monitoring equipment | Survey |
| Measuring/reading/recording frequency: | At least once every two years (biennial) |
| Calculation method (if applicable): | Biogas User Survey was conducted on a sample of households. The sample size was determined to achieve 90% confidence interval and a 10% margin of error. During the survey, the estimates of the biogas users on the average annual consumption of woody biomass during the monitoring period was captured and weighted average for all the strata and sizes has been calculated |
| QA/QC procedures: | Though the methodology requires sample survey biennial, PP conducts the user survey annually to ensure the number of biogas digesters operational for that particular year for CPA and the consumption of the woody biomass by pre-project device if any during the project activities. |
| Purpose of data: | Calculation of baseline emission |
| Additional comments: | ERs was accounted only for functional biogas in the particular monitoring period |

| Relevant SDG Indicator | 3.9.1 Mortality rate attributed to household and ambient air pollution |
| --- | --- |
| Data/parameter: | By |
| Unit | tonnes/household/year |
| Description | Quantity of woody biomass that is substituted or displaced |
| Measured/calculated/default | Calculated |
| Source of data | Biogas User Survey |
| Value(s) of monitored parameter | CPA-1: 71,315.59 tonnes CPA-2: 67,459.87 tonnes CPA-3: 72,620.74 tonnes CPA-4: 80,232.47 tonnes CPA-5: 73,936.27 tonnes CPA-6: 32,369.97 tonnes CPA-7: 33,639.07 tonnes CPA-10: 38,009.98 tonnes |
| Monitoring equipment | Survey |
| Measuring/reading/recording frequency: | Once in a year |
| Calculation method (if applicable): | The calculation of the By depends on the operational status of the biogas units for the particular monitoring period and the operational status will be checked annually during the Biogas User Survey. From the total population of biogas units included in the project activity, statistically representative samples will be drawn for the purpose of carrying out the survey. The sample size is determined to achieve 90% confidence interval and a 10% margin of error. The percentage of biogas units found to be operational during the sample survey shall be used to calculate the weighted average operational status of the biogas which then will be used to calculate By as follows: By = NHH * (BCBL,HH,y – BCPJ,HH,y) NHH = N * PY, where N is the number of bio digesters installed in the project and PY is Proportion of Bio digesters operational estimated based on the sample survey |
| QA/QC procedures: | Though the methodology requires sample survey biannually, PP conducts the user survey annually to ensure the number of biogas digesters operational for that particular year for each CPA |
| Purpose of data: | Calculation of baseline emission |
| Additional comments: | Once the biogas included in the component project activity completes its operational lifetime, those biogas will not be considered for the next consecutive monitoring. |

| Relevant SDG Indicator | 3.9.1 Mortality rate attributed to household and ambient air pollution |
| --- | --- |
| Data/parameter: | NCVbiomass |
| Unit | TJ/tonne |
| Description | Net calorific value of the non-renewable woody biomass, briquettes or charcoal used in project devices |
| Measured/calculated/default | Default |
| Source of data | Methodology AMS I.E. Version 09 |
| Value(s) of monitored parameter | 0.0156 |
| Monitoring equipment | N/A |
| Measuring/reading/recording frequency: | N/A |
| Calculation method (if applicable): | De-fault value will be applied from the methodology AMS I.E version 09 |
| QA/QC procedures: | N/A |
| Purpose of data: | Calculation of baseline emission |
| Additional comments: | N/A |

| Relevant SDG Indicator | 3.9.1 Mortality rate attributed to household and ambient air pollution |
| --- | --- |
| Data/parameter: | Users’ perception on reduction in indoor air pollution |
| Unit | Qualitative |
| Description | Users’ perception on reduction in indoor air pollution |
| Measured/calculated/default | Calculated |
| Source of data | Biogas User Survey 2021/22 for all CPAs |
| Value(s) of monitored parameter | CPA-1: 96.25% CPA-2: 100% CPA-3: 98.77% CPA-4: 98.85% CPA-5: 97.59% CPA-6: 100% CPA-7: 95.24% CPA-10:97.50% |
| Monitoring equipment | Survey |
| Measuring/reading/recording frequency: | at least biennial |
| Calculation method (if applicable): | Calculated as % of users perceived the reduction (Reduce and drastically reduce) in indoor air pollution due to the biogas implementation |
| QA/QC procedures: | The selection of households under the surveys ensures that the percentages of household in different strata are met for each individual CPA included in the PoA; survey tried to capture the view of the women actually involved in cooking. |
| Purpose of data: | Sustainable Development Assessment. |
| Additional comments: | Requirements as defined in the sampling plan shall be met. |

| Relevant SDG Indicator | 3.9.1 Mortality rate attributed to household and ambient air pollution |
| --- | --- |
| Data/parameter: | Reduction in health problem |
| Unit | Qualitative |
| Description | Users’ perception on reduction in health problem |
| Measured/calculated/default | Calculated |
| Source of data | Biogas User Survey 2021/22 for all CPAs |
| Value(s) of monitored parameter | CPAs; % HH perceived reduction in. Eye infection; Respiratory diseases; Cough; Fire related injury. CPA-1; 96.25; 92.50; 92.50; 91.25. CPA-2; 98.68; 98.68; 97.37; 93.42. CPA-3; 91.36; 83.95; 72.84; 74.07. CPA-4; 93.10; 90.80; 86.21; 80.46. CPA-5; 97.59; 93.98; 93.98; 90.36. CPA-6; 88.61; 89.87; 89.87; 88.61. CPA-7; 96.43; 96.43; 96.43; 96.43. CPA-10; 92.50; 87.50; 86.25; 86.25. |
| Monitoring equipment | Survey |
| Measuring/reading/recording frequency: | at least biennial |
| Calculation method (if applicable): | Calculated as % of users perceived the reduction of different health problem caused by indoor air pollution after installation of biogas. |
| QA/QC procedures: | The selection of households under the surveys ensures that the percentages of household in different strata are met for each individual CPA included in the PoA |
| Purpose of data: | Sustainable Development Assessment. |
| Additional comments: | Requirements as defined in the sampling plan is met. |

| Relevant SDG Indicator | 3.9.1 Mortality rate attributed to household and ambient air pollution |
| --- | --- |
| Data/parameter: | User’s perception in Time saving for the cooking (reduce exposure to indoor air pollution) |
| Unit | Qualitative |
| Description | Users’ perception on time saving for cooking due to project. |
| Measured/calculated/default | Calculated |
| Source of data | Biogas User Survey 2021/22 for all CPAs |
| Value(s) of monitored parameter | CPAs; % HH perceived reduction in cooking time for. Men; Women; Children. CPA-1; 12.50; 96.25; 5.0. CPA-2; 27.63; 85.53; 1.32. CPA-3; 29.63; 91.36; 2.47. CPA-4; 31.03; 94.25; 1.15. CPA-5; 27.71; 100; 6.02. CPA-6; 34.18; 98.73; 0.00. CPA-7; 40.48; 98.81; 3.57. CPA-10; 31.25; 98.75; 3.75. |
| Monitoring equipment | Survey |
| Measuring/reading/recording frequency: | at least biennial |
| Calculation method (if applicable): | Calculated as % of users perceived the reduction in cooking time for men, women and children after installation of biogas. |
| QA/QC procedures: | The selection of households under the surveys ensures that the percentages of household in different strata are met for each individual CPA included in the PoA |
| Purpose of data: | Sustainable Development Assessment. |
| Additional comments: | Requirements as defined in the sampling plan is met. |

| Relevant SDG Indicator | 7.1.2 Proportion of population with primary reliance on clean fuels and technology |
| --- | --- |
| Data/parameter: | Time saving (Fuel wood collection) |
| Unit | Qualitative |
| Description | Users’ perception on time saving due to project for firewood collection |
| Measured/calculated/default | Calculated |
| Source of data | Biogas User Survey 2021/22 for all CPAs |
| Value(s) of monitored parameter | CPAs; % HH perceived reduction in firewood collection time for. Men; Women; Children. CPA-1; 13.75; 98.75; 5.00. CPA-2; 17.11; 96.05; 1.32. CPA-3; 37.04; 36.30; 0.00. CPA-4; 31.03; 98.85; 9.20. CPA-5; 36.14; 98.80; 3.61. CPA-6; 35.44; 98.73; 1.27. CPA-7; 35.71; 96.43; 5.95. CPA-10; 41.25; 100; 0.00. |
| Monitoring equipment | Survey |
| Measuring/reading/recording frequency: | at least biennial |
| Calculation method (if applicable): | Calculated as % of users perceived the reduction in cooking time for men, women and children after installation of biogas. |
| QA/QC procedures: | The selection of households under the surveys ensures that the percentages of household in different strata are met for each individual CPA included in the PoA |
| Purpose of data: | Sustainable Development Assessment. |
| Additional comments: | Requirements as defined in the sampling plan is met. |

| Relevant SDG Indicator | 3.9.3 Mortality rate attributed to unintentional poisoning |
| --- | --- |
| Data/parameter: | Users perception in reduction of chemical fertilizers |
| Unit | Qualitative |
| Description | Users’ perception on reduction in use of chemical fertilizers and use of bio-slurry |
| Measured/calculated/default | Calculated |
| Source of data | Biogas User Survey 2021/22 for all CPAs |
| Value(s) of monitored parameter | CPAs; % changes in use of chemical fertilizers and increase in use of bio-slurry. Farm Yard Manure; Bio-slurry; Urea; DAP; Potash. CPA-1; 27.32; 100; 36.11; 36.84; 0.00. CPA-2; 22.49; 100; 44.44; 52.94; 0.00. CPA-3; 27.37; 100; 34.38; 50.00; 42.11. CPA-4; 21.64; 100; 39.39; 47.37; 40.00. CPA-5; 21.62; 100; 46.15; 44.00; 20.00. CPA-6; 19.35; 100; 38.46; 46.15; 0.00. CPA-7; 29.07; 100; 42.00; 30.43; 50.00. CPA-10; 18.91; 100; 47.62; 54.55; 50.00. |
| Monitoring equipment | Survey |
| Measuring/reading/recording frequency: | at least biennial |
| Calculation method (if applicable): | Calculated as % use of the Bio-slurry and chemical fertilizers before and after biogas installation which is perceived by biogas users. |
| QA/QC procedures: | The selection of households under the surveys ensures that the percentages of household in different strata are met for each individual CPA included in the PoA |
| Purpose of data: | Sustainable Development Assessment. |
| Additional comments: | Requirements as defined in the sampling plan is met. |

| Relevant SDG Indicator | 3.9.2 Mortality rate attributed to unsafe water, unsafe sanitation and lack of hygiene (exposure to unsafe Water, Sanitation and Hygiene for All (WASH) services) |
| --- | --- |
| Data/parameter: | Improved access to sanitation services |
| Unit | Number |
| Description | Users’ perception on connection of toilet to biogas |
| Measured/calculated/default | Calculated |
| Source of data | Biogas User Survey 2021/22 for all CPAs |
| Value(s) of monitored parameter | CPA-1: 51.25% CPA-2: 71.05% CPA-3: 54.32% CPA-4: 71.26% CPA-5: 78.31% CPA-6: 74.68% CPA-7: 47.62% CPA-10: 92.50% |
| Monitoring equipment | Survey |
| Measuring/reading/recording frequency: | at least biennial |
| Calculation method (if applicable): | Calculated as % of households connected the toilet to the biogas. |
| QA/QC procedures: | The selection of households under the surveys ensures that the percentages of household in different strata are met for each individual CPA included in the PoA |
| Purpose of data: | Sustainable Development Assessment. |
| Additional comments: | Requirements as defined in the sampling plan is met. |

| Relevant SDG Indicator | 7.1.2 Proportion of population with primary reliance on clean fuels and technology |
| --- | --- |
| Data/parameter: | Trainings to Masons |
| Unit | Number of people trained to promote Biogas plants |
| Description | Masons involved in constructing the biogas plants shall receive training on the proper installation of biogas digesters. |
| Measured/calculated/default | default |
| Source of data | Training Reports |
| Value(s) of monitored parameter | 35 |
| Monitoring equipment | Training Report |
| Measuring/reading/recording frequency: | at least biennial |
| Calculation method (if applicable): | Number of masons trained during the monitoring period. |
| QA/QC procedures: | N/A |
| Purpose of data: | Sustainable Development Assessment. |
| Additional comments: | Requirements as defined in the sampling plan is met. |

| Relevant SDG Indicator | Safeguarding Principle 4.3.8 |
| --- | --- |
| Data/parameter: | Impact on Crop Productivity |
| Unit | Qualitative |
| Description | Users’ perception on Impact on crop productivity |
| Measured/calculated/default | calculated |
| Source of data | Biogas User Survey 2021/22 for all CPAs |
| Value(s) of monitored parameter | % users perceived in increase in productivity due to bio-slurry use from Biogas: CPA-1: 91.14 % CPA-2: 76.06 % CPA-3: 94.94 % CPA-4: 89.29 % CPA-5: 91.25 % CPA-6: 94.94% CPA-7: 76.25% CPA-10: 98.73% |
| Monitoring equipment | Survey |
| Measuring/reading/recording frequency: | at least biennial |
| Calculation method (if applicable): | Calculated as percentage of users perceived the increment in productivity by the use of bio-slurry from biogas |
| QA/QC procedures: | The selection of households under the surveys ensures that the percentages of household in different strata are met for each individual CPA included in the PoA |
| Purpose of data: | Sustainable Development Assessment. |
| Additional comments: | Requirements as defined in the sampling plan is met. |

##### D.3. Comparison of monitored parameters with last monitoring period

| Data/Parameter | Value obtained in this monitoring period | Value obtained last monitoring period |
| --- | --- | --- |
| BCPJ,HH,y | CPA-1: 0.55 CPA-2: 0.54 CPA-3: 0.51 CPA-4: 0.49 CPA-5: 0.55 CPA-6: 0.48 CPA-7: 0.51 CPA-10: 0.51 | CPA-1: 0.51 CPA-2: 0.47 CPA-3: 0.50 CPA-4: 0.48 CPA-5: 0.48 CPA-6: N/A (First verification under CP-2) CPA-7: N/A (First verification under CP-2) CPA-10: 0.51 |
| By | CPA-1: 71,315.59 tonnes CPA-2: 67,459.87 tonnes CPA-3: 72,620.74 tonnes CPA-4: 80,232.47 tonnes CPA-5: 73,936.27 tonnes CPA-6: 32,369.97 tonnes CPA-7: 33,639.07 tonnes CPA-10: 38,009.98 tonnes | CPA-1: 75,737.81 tonnes CPA-2: 51,322.37 tonnes CPA-3: 55,250.57 tonnes CPA-4: 54,105.41 tonnes CPA-5: 29,915.13 tonnes CPA-6: N/A (First verification under CP-2) CPA-7: N/A (First verification under CP-2) CPA-10: 39,391.46 tonnes |
| NCVbiomass | 0.0156 TJ/tonne | 0.0156 TJ/tonne |
| Users’ perception on reduction in indoor air pollution | CPA-1: 96.25% CPA-2: 100% CPA-3: 98.77% CPA-4: 98.85% CPA-5: 97.59% CPA-6: 100% CPA-7: 95.24% CPA-10:97.50% | CPA-1: 97.61% CPA-2: 100% CPA-3: 97.77% CPA-4: 93.26% CPA-5: 98.90 CPA-6: N/A (First verification under CP-2) CPA-7: N/A (First verification under CP-2) CPA-10:100% |
| Reduction in health problem | CPAs; % HH perceived reduction in. Eye infection; Respiratory diseases; Cough; Fire related injury. CPA-1; 96.25; 92.50; 92.50; 91.25. CPA-2; 98.68; 98.68; 97.37; 93.42. CPA-3; 91.36; 83.95; 72.84; 74.07. CPA-4; 93.10; 90.80; 86.21; 80.46. CPA-5; 97.59; 93.98; 93.98; 90.36. CPA-6; 88.61; 89.87; 89.87; 88.61. CPA-7; 96.43; 96.43; 96.43; 96.43. CPA-10; 92.50; 87.50; 86.25; 86.25. | CPAs; % HH perceived reduction in. Eye infection; Respiratory diseases; Cough; Fire related injury. CPA-1; 94.05; 89.29; 86.90; 91.67. CPA-2; 100; 93.02; 94.19; 93.02. CPA-3; 98.92; 90.32; 89.25; 93.55. CPA-4; 91.09; 97.64; 77.53; 83.15. CPA-5; 97.80; 93.41; 90.11; 100. CPA-6; N/A (First verification under CP-2). CPA-7; N/A (First verification under CP-2). CPA-10; 95.51; 91.01; 94.38; 96.63. |
| User’s perception in Time saving for the cooking (reduce exposure to indoor air pollution) | CPAs; % HH perceived reduction in cooking time for. Men; Women; Children. CPA-1; 12.50; 96.25; 5.00. CPA-2; 27.63; 85.53; 1.32. CPA-3; 29.63; 91.36; 2.47. CPA-4; 31.03; 94.25; 1.15. CPA-5; 27.71; 100; 6.02. CPA-6; 34.18; 98.73; 0.00. CPA-7; 40.48; 98.81; 3.57. CPA-10; 31.25; 98.75; 3.75. | CPAs; % HH perceived reduction in cooking time for. Men; Women; Children. CPA-1; 40.48; 98.81; 17.86. CPA-2; 48.84; 100; 27.91. CPA-3; 25.81; 96.77; 21.51. CPA-4; 46.07; 97.75; 16.85. CPA-5; 36.26; 100; 29.67. CPA-6; N/A (First verification under CP-2). CPA-7. CPA-10; 39.33; 100; 5.62. |
| Time saving (Fuel wood collection) | CPAs; % HH perceived reduction in firewood collection time for. Men; Women; Children. CPA-1; 13.75; 98.75; 5.00. CPA-2; 17.11; 96.05; 1.32. CPA-3; 37.04; 36.30; 0.00. CPA-4; 31.03; 98.85; 9.20. CPA-5; 36.14; 98.80; 3.61. CPA-6; 35.44; 98.73; 1.27. CPA-7; 35.71; 96.43; 5.95. CPA-10; 41.25; 100; 0.00. | CPAs; % HH perceived reduction in firewood collection time for. Men; Women; Children. CPA-1; 73.81; 95.24; 10.71. CPA-2; 65.12; 98.84; 29.07. CPA-3; 49.46; 97.85; 18.28. CPA-4; 65.17; 98.88; 15.73. CPA-5; 73.63; 100; 17.58. CPA-6; N/A (First verification under CP-2). CPA-7. CPA-10; 49.44; 98.88; 5.62. |
| Users perception in reduction of chemical fertilizers | CPAs; % changes in use of chemical fertilizers and increase in use of bio-slurry. Farm Yard Manure; Bio-slurry; Urea; DAP; Potash. CPA-1; 27.32; 100; 36.11; 36.84; 0.00. CPA-2; 22.49; 100; 44.44; 52.94; 0.00. CPA-3; 27.37; 100; 34.38; 50; 42.11. CPA-4; 21.64; 100; 39.39; 47.37; 40.00. CPA-5; 21.62; 100; 46.15; 44.00; 20.00. CPA-6; 19.35; 100; 38.46; 46.15; 0.00. CPA-7; 29.07; 100; 42.00; 30.43; 50.00. CPA-10; 18.91; 100; 47.62; 54.55; 50.00. | CPAs; % changes in use of chemical fertilizers and increase in use of bio-slurry. Farm Yard Manure; Bio-slurry; Urea; DAP; Potash. CPA-1; 32.41; 100; 33.10; 40.93; 58.06. CPA-2; 28.68; 100; 38.54; 0; 50.00. CPA-3; 31.47; 100; 27.27; 29.35; 41.18. CPA-4; 30.62; 100; 37.42; 0.00; 58.62. CPA-5; 32.09; 100; 41.51; 35.74; 33.26. CPA-6; N/A (First verification under CP-2). CPA-7. CPA-10; 32.59; 100; 31.36; 50.00; 0.00. |
| Improved access to sanitation services | CPA-1: 51.25% CPA-2: 71.05% CPA-3: 54.32% CPA-4: 71.26% CPA-5: 78.31% CPA-6: 74.68% CPA-7: 47.62% CPA-10: 92.50% | CPA-1: 67.86 % CPA-2: 74.42% CPA-3: 63.44% CPA-4: 89.89% CPA-5: 85.71% CPA-6: N/A (First verification under CP-2) CPA-7: N/A (First verification under CP-2) CPA-10: 96.63 % |
| Trainings to Masons | 35 | 75 |
| Impact on Crop Productivity | CPA-1: 91.14 % CPA-2: 76.06 % CPA-3: 94.94 % CPA-4: 89.29 % CPA-5: 91.25 % CPA-6: 94.94% CPA-7: 76.25% CPA-10: 98.73% | CPA-1: 65.43 % CPA-2: 74.12 % CPA-3: 83.15 % CPA-4: 67.05 % CPA-5: 73.49 % CPA-6: N/A (First verification under CP-2) CPA-7: N/A (First verification under CP-2) CPA-10: 84.09 % |

##### D.4. Implementation of sampling plan

The project monitoring system implemented in the project includes assessment of the performance of biogas units, consumption of woody biomass after project activity by pre-project devices and other socio economic parameters stipulated in the PoA-DD.  Following parameters are monitored:

1. Average annual consumption of woody biomass per household in the pre-project devices during the project activity, if it is found that pre-project devices were not completely displaced but continue to be used to some extent.

2. Digester performance (Operational %) of the biogas digester in particular monitoring period to calculate the Quantity of woody biomass that is substituted or displaced.

3. Other Socio-economic Parameters for SDG monitoring

As stipulated in annex 5 of the PoA-DD, sampling design considered 90% confidence interval with 10% margin of error for the biogas users’ survey.

### Sample Size Determination

Sample size was determined using stratified random sampling taking into account different ecological zones (Terai, Hills and Remote Hills) as strata. The sampling was performed within the level of precision of 10% and a confidence level of 90%.

The sample size was calculated based on two parameters of interests (mean value parameters and proportion parameters:

      - Proportion parameters (Biogas Performance)

The sample size was determined using following formula:

n= sample size

N=Total number of households using biogas digesters in all ecological zones

Where,

gi is the size of the ith group and pi is the expected proportion of ith group

The samples were calculated with following assumption:

| Particulars | Symbol | CPA-1 | CPA-2 | CPA-3 | CPA-4 | CPA-5 | CPA-6 | CPA-7 | CPA-10 | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total Number of Population | N | 19999 | 19927 | 19959 | 19970 | 19842 | 18,504 | 18,392 | 10589 | Number of Biogas in CPA |
| Number of Biogas in Terai | gt | 10955 | 10346 | 9044 | 9127 | 9944 | 10735 | 9243 | 4380 | Database |
| Expected operational Proportion of Biogas in Terai | pt | 1.0000 | 0.9800 | 0.9778 | 1.0000 | 1.0000 | 1.0000 | 1.0000 | 0.9556 | Referenced from Biogas User Survey (2021/22) |
| Number of Biogas in Hill | gh | 8939 | 9437 | 10754 | 10720 | 9669 | 7706 | 9084 | 6065 | Database |
| Expected operational Proportion of Biogas in Hill | ph | 0.7273 | 0.7391 | 0.9020 | 0.8431 | 0.8913 | 0.7000 | 0.6596 | 0.7377 | Referenced from Biogas User Survey (2021/22) |
| Number of Biogas in Remote Hill | grh | 105 | 144 | 161 | 123 | 229 | 63 | 65 | 144 | Database |
| Expected operational Proportion of Biogas in Remote Hill | prh | 1.0000 | 0.7500 | 0.7500 | 0.2500 | 0.0000 | 0.7500 | 1.0000 | 0.2500 | Referenced from Biogas User Survey (2021/22) |
| Expected non-operational Proportion (qt) | 1-pt | 0.00 | 0.02 | 0.02 | 0.00 | 0.00 | 0.00 | 0.00 | 0.04 | Calculated |
| Expected non-operational Proportion (qh) | 1-ph | 0.27 | 0.26 | 0.10 | 0.16 | 0.11 | 0.30 | 0.34 | 0.26 |  |
| Expected non-operational Proportion (qrh) | 1-prh | 0.00 | 0.25 | 0.25 | 0.75 | 1.00 | 0.25 | 0.00 | 0.75 |  |
| Overall variance | SD2 | 0.09 | 0.10 | 0.06 | 0.07 | 0.05 | 0.09 | 0.11 | 0.13 |  |
| Overall Proportion |  | 0.8781 | 0.8643 | 0.9351 | 0.9112 | 0.9355 | 0.8742 | 0.8319 | 0.8212 |  |
| V- Value | SD2/P2 | 0.11 | 0.14 | 0.07 | 0.09 | 0.05 | 0.12 | 0.16 | 0.19 |  |
| Sample Size | n | 31.07 | 37.19 | 18.24 | 23.49 | 14.59 | 31.14 | 43.27 | 52.29 |  |
| Round up | n | 32.00 | 38.00 | 19.00 | 24.00 | 15.00 | 32.00 | 44.00 | 53.00 |  |
| Minimum sample for Terai | nt | 18.0 | 20.0 | 9.0 | 11.0 | 8.0 | 19.0 | 23.0 | 22.0 |  |
| Minimum sample for Hill | nh | 15.0 | 18.0 | 11.0 | 13.0 | 8.0 | 14.0 | 22.0 | 31.0 |  |
| Minimum Sample for Remote Hill | nrh | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 |  |
| Final Minimum Sample | n | 34.0 | 39.0 | 21.0 | 25.0 | 17.0 | 34.0 | 46.0 | 54.0 |  |

- Mean Value Parameter (Average annual consumption of woody biomass)

The sample size was determined using following formula

Where,

V = (SD/Mean) 2

n = Sample Size

N = Total number of Population

SD = Overall standard deviation

Mean = Overall mean for the average annual woody biomass consumption by pre-project device during project activity

1.645 = Represent 90% confidence required

0.1 = Represent the 10% relative precision

The samples were calculated with following assumption:

| Particulars | Symbol | CPA-1 | CPA-2 | CPA-3 | CPA-4 | CPA-5 | CPA-6 | CPA-7 | CPA-10 | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total Number of Population | N | 19999 | 19927 | 19959 | 19970 | 19842 | 18504 | 18392 | 10589 | Number of Biogas in CPA |
| Number of Biogas in Remote Hill | grh | 105 | 144 | 161 | 123 | 229 | 63 | 65 | 144 | Database |
| Actual mean for Remote Hill | mrh | 0.55 | 0.56 | 0.55 | 0.5 | 0 | 0.55 | 0.62 | 0.65 | Referenced from Biogas User Survey (2021/22) |
| Actual Standard Deviation forRemote Hill | SDrh | 0.06 | 0.04 | 0.05 | 0.00 | 0.00 | 0.09 | 0.04 | 0.00 |  |
| Number of Biogass in Hill | ghi | 8939 | 9437 | 10754 | 10720 | 9669 | 7706 | 9084 | 6065 | Database |
| Actual Mean for Hill | mhi | 0.45 | 0.44 | 0.5 | 0.48 | 0.45 | 0.42 | 0.46 | 0.52 | Referenced from Biogas User Survey (2021/22) |
| Actual standard deviation for Hill | SDhi | 0.08 | 0.12 | 0.09 | 0.12 | 0.11 | 0.11 | 0.1 | 0.11 |  |
| Number of Biogass in Terai | gte | 10955 | 10346 | 9044 | 9127 | 9944 | 10735 | 9243 | 4380 | Database |
| Actual Mean for Terai | mte | 0.55 | 0.49 | 0.51 | 0.47 | 0.53 | 0.50 | 0.50 | 0.49 | Referenced from Biogas User Survey (2021/22) |
| Actual standard deviation for Terai | SDte | 0.16 | 0.12 | 0.12 | 0.08 | 0.18 | 0.17 | 0.14 | 0.11 |  |
| Overall variance | SD2 | 0.02 | 0.01 | 0.01 | 0.01 | 0.02 | 0.02 | 0.01 | 0.01 | Calculated |
| Overall mean | Mean | 0.51 | 0.47 | 0.50 | 0.48 | 0.48 | 0.47 | 0.48 | 0.51 |  |
| V- Value | SD2/P2 | 0.07 | 0.07 | 0.04 | 0.05 | 0.09 | 0.10 | 0.06 | 0.05 |  |
| Sample Size | n | 17.90 | 17.75 | 11.57 | 12.74 | 25.44 | 27.07 | 17.31 | 12.44 |  |
| Round up | n | 18.00 | 18.00 | 12.00 | 13.00 | 26.00 | 28.00 | 18.00 | 13.00 |  |
| Minimum Sample for Remote Hill | nrh | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 |  |
| Minimum sample for Hill | nh | 9.0 | 9.0 | 7.0 | 7.0 | 13.0 | 12.0 | 9.0 | 8.0 |  |
| Minimum Sample for Terai | nte | 10.0 | 10.0 | 6.0 | 6.0 | 14.0 | 17.0 | 10.0 | 6.0 |  |
| Final Minimum Sample | n | 20.0 | 20.0 | 14.0 | 14.0 | 28.0 | 30.0 | 20.0 | 15.0 |  |

Considering the minimum sample stipulated in PoA-DD and the sample calculated, the sample were chosen conservatively as followed:

| Particulars | CPA-1 | CPA-2 | CPA-3 | CPA-4 | CPA-5 | CPA-6 | CPA-7 | CPA-10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sample Calculated (Mean value Parameters) | 20 | 20 | 14 | 14 | 28 | 30 | 20 | 15 |
| Sample Calculated (Proportional Parameters) | 34 | 39 | 21 | 25 | 17 | 34 | 34 | 54 |
| Conservative sample No | 34 | 39 | 21 | 25 | 28 | 34 | 34 | 54 |
| Minimum sample for Terai | 18 | 20 | 9 | 11 | 14 | 19 | 18 | 22 |
| Minimum sample for Hill | 15 | 18 | 11 | 13 | 13 | 14 | 15 | 31 |
| Minimum Sample for Remote Hill | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Minimum sample stipulated in PoA-DD | 75 | 75 | 75 | 75 | 75 | 75 | 75 | 75 |
| Sample Taken for the Survey | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |
| Sample in Terai | 52 | 50 | 45 | 45 | 50 | 56 | 52 | 42 |
| Sample in Hill | 44 | 46 | 51 | 51 | 46 | 40 | 44 | 54 |
| Sample in Remote Hill | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |

### Allocation of samples

As stratified sampling has been used, minimum sample required for the Terai, Hill and Remote hill have been met. The tables below depict the sample allocation against the installed digesters in respective CPAs.

CPA-1

| Ecological Belts | Installed Biogas Plants |  | Sample Required | Sample Biogas Plants |
| --- | --- | --- | --- | --- |
|  | Number | Percentage |  | Number |
| Remote Hill | 105 | 0.52% | 1 | 4 |
| Hill | 8939 | 44.70% | 15 | 44 |
| Terai | 10955 | 54.78% | 18 | 52 |
| Total | 19999 | 100% | 34 | 100 |

CPA-2

| Ecological Belts | Installed Biogas Plants |  | Sample Required | Sample Biogas Plants |
| --- | --- | --- | --- | --- |
|  | Number | Percentage |  | Number |
| Remote Hill | 144 | 0.72% | 1 | 4 |
| Hill | 9437 | 47.36% | 18 | 46 |
| Terai | 10346 | 51.92% | 20 | 50 |
| Total | 19927 | 100% | 39 | 100 |

CPA-3

| Ecological Belts | Installed Biogas Plants |  | Sample Required | Sample Biogas Plants |
| --- | --- | --- | --- | --- |
|  | Number | Percentage |  | Number |
| Remote Hill | 161 | 0.81% | 1 | 4 |
| Hill | 10754 | 53.88% | 11 | 51 |
| Terai | 9044 | 45.31% | 9 | 45 |
| Total | 19,959 | 100% | 21 | 100 |

CPA-4

| Ecological Belts | Installed Biogas Plants |  | Sample Required | Sample Biogas Plants |
| --- | --- | --- | --- | --- |
|  | Number | Percentage |  | Number |
| Remote Hill | 123 | 0.62% | 1 | 4 |
| Hill | 10720 | 53.68% | 13 | 51 |
| Terai | 9127 | 45.70% | 11 | 45 |
| Total | 19,970 | 100% | 25 | 100 |

CPA-5

| Ecological Belts | Installed Biogas Plants |  | Sample Required | Sample Biogas Plants |
| --- | --- | --- | --- | --- |
|  | Number | Percentage |  | Number |
| Remote Hill | 229 | 1.15% | 1 | 4 |
| Hill | 9669 | 48.73% | 13 | 46 |
| Terai | 9944 | 50.12% | 14 | 50 |
| Total | 19,842 | 100% | 28 | 100 |

CPA-6

| Ecological Belts | Installed Biogas Plants |  | Sample Required | Sample Biogas Plants |
| --- | --- | --- | --- | --- |
|  | Number | Percentage |  | Number |
| Remote Hill | 63 | 0.34% | 1 | 4 |
| Hill | 7706 | 41.65% | 14 | 40 |
| Terai | 10735 | 58.01% | 19 | 56 |
| Total | 18504 | 100% | 34 | 100 |

CPA-7

| Ecological Belts | Installed Biogas Plants |  | Sample Required | Sample Biogas Plants |
| --- | --- | --- | --- | --- |
|  | Number | Percentage |  | Number |
| Remote Hill | 65 | 0.35% | 1 | 4 |
| Hill | 9084 | 49.39% | 22 | 47 |
| Terai | 9243 | 50.26% | 23 | 49 |
| Total | 18392 | 100% | 46 | 100 |

CPA-10

| Ecological Belts | Installed Biogas Plants |  | Sample Required | Sample Biogas Plants |
| --- | --- | --- | --- | --- |
|  | Number | Percentage |  | Number |
| Remote Hill | 144 | 1.36% | 1 | 4 |
| Hill | 6065 | 57.28% | 31 | 54 |
| Terai | 4380 | 41.36% | 22 | 42 |
| Total | 10589 | 100% | 54 | 100 |

### Survey

Sample households were selected accordingly using “Rand” function in Excel. Survey of those households were conducted in February/April 2022 in its regular monitoring schedule. The enumerators were trained on structured questionnaire. Having accumulated the data collected during the survey, the consultant analyzed the data using appropriate tools and prepared the “Biogas User Survey” report for individual CPAs.

The results from the monitoring for the operational status and consumption of woody biomass of the CPAs are given below:

| Particulars | Symbol | CPA-1 | CPA-2 | CPA-3 | CPA-4 | CPA-5 | CPA-6 | CPA-7 | CPA-10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Stratified proportion (%) | Py | 79.42% | 75.23% | 80.32% | 88.30% | 82.99% | 79.11% | 83.26% | 79.24% |
| Average annual consumption of woody biomass per household (ton/HH/Year) | BCPJ,HH,y | 0.55 | 0.54 | 0.51 | 0.49 | 0.55 | 0.48 | 0.51 | 0.51 |

### Quality Assurance/Quality Control

Efforts were made to ensure the quality of the data collected from the field. QA/QC measures were implemented to attain the desired 90/10 confidence/precision for the parameters under consideration. The calculated precision of survey data for the operational status and the consumption of woody biomass after the project activities are less than the assumed precision (10%). This means the survey data comply with given precision. In order to assure the quality of data collected, the questionnaires were pre-tested prior to their introduction in the field.

#### SECTION E. CALCULATION OF SDG IMPACTS

##### E.1. Calculation of baseline value or estimation of baseline situation of each SDG Impact

Baseline Estimate for SDG 13

As per the approved PDD, the formula for calculations of emission reduction is:

BEy = By x fNRB,y x NCVbiomass x EFprojected_fossilfuel

Where:

BEy			Baseline Emissions during the year y (tCO2e)

By	Quantity of woody biomass that is substituted or displaced in tonnes (tonnes/year)

fNRB,y	Fraction of woody biomass used in the absence of the project activity in year y that can be established as non-renewable biomass using survey methods	(Fixed Ex-ante = 86.1%)

NCVbiomass	Net calorific value of the non-renewable woody biomass that is substituted IPCC default for wood fuel: 0.0156 TJ/tonne)

EFprojected_fossilfuel	Emission factor for substitution of non-renewable woody biomass by similar consumers. Use a value of 63.7 tCO2/TJ

Calculation of Quantity of woody biomass that is substituted or displaced

The quantity of woody biomass that is substituted or displaced (By) is determined for CPA-1 by using:

By = NHH x Py x (BCBL,HH,y – BCPJ,HH,y)

| where, |  |
| --- | --- |
| NHH | : Number of digesters installed in the Project =19,999 |
| Py | : Percentage of digesters implemented that is operational in year y = 79.42 % |
| BCBL,HH,y | :Average annual consumption of woody biomass per household before the start of the project activity, 5.04 tonne/HH/year (fixed ex-ante) |
| BCPJ,HH,y | :Average annual consumption of woody biomass per household in the pre-project devices during the project activity, 0.55 tonne/HH/year (Monitored) |

By = 19,999 x 0.7942 x (5.04-0.55) = 71,315.59 tonne

Considering the corresponding values for CPA-2, CPA-3, CPA-4, CPA-5, CPA-6, CPA-7 and CPA-10 with applicable monitoring period for CP-2 for corresponding CPAs, By are calculated below:

CPA-2: 67,459.87 tonnes (1 year)

CPA-3: 72,620.74 tonnes (1 year)

CPA-4: 80,232.47 tonnes (1 year)

CPA-5: 73,936.27 tonnes (1 year)

CPA-6: 32,369.97 tonnes (177 days)

CPA-7: 33,639.07 tonnes (177 days)

CPA-10: 38,009.98 tonnes (1 year)

Calculation of Baseline Emission

Considering the other parameters as given above, the baseline emission is calculated as below for CPA-1:

BEy for CPA-1: = 71,315.59 x 0.861 x 0.0156 x 63.7 = 61,017 tCO2eq

For remaining CPAs, baseline emission is calculated as below:

CPA-2: 57,718 tCO2eq

CPA-3: 62,133 tCO2eq

CPA-4: 68,646 tCO2eq

CPA-5: 63,259 tCO2eq

CPA-6: 27,695 tCO2eq

CPA-7: 28,781 tCO2eq

CPA-10: 32,521 tCO2eq

The CME declares that the monitoring report will not issue both a CER and a GSVER for the same vintage from a project that is registered under GS4GG.

Baseline Estimates for SDG 3:

- 3.9.1 Mortality rate attributed to household and ambient air pollution (Average annual consumption of woody biomass per household in the pre-project devices during the project activity): 0 tonne/household/year (No biogas installed in baseline so no consumption during project activity)

- 3.9.1 Mortality rate attributed to household and ambient air pollution (Quantity of woody biomass that is substituted or displaced): 0 tonnes/year (No biomass displaced during baseline)

- 3.9.1 Mortality rate attributed to household and ambient air pollution (Net calorific value of the non-renewable biomass that is substituted): 0 TJ/tones (No biomass displaced during baseline)

- 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in indoor air pollution): 0% households (As using biomass for cooking)

- 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in health problem): 0% households perceived in reduction of eye infection, respiratory disease, cough and fire related injury (as using biomass for cooking)

- 3.9.1 Mortality rate attributed to household and ambient air pollution (User’s perception in Time saving for the cooking (reduce exposure to indoor air pollution)): 0% households for men, women and children (as using biomass for cooking)

- 3.9.2 Mortality rate attributed to unsafe water, unsafe sanitation and lack of hygiene (exposure to unsafe Water, Sanitation and Hygiene for All (WASH) services) (Users’ perception on connection of toilet to biogas): 0% connection of toilet to Biogas as No biogas was used before project activity

- 3.9.3 Mortality rate attributed to unintentional poisoning (Users perception in reduction of chemical fertilizers): 0% reduction in use of chemical fertilizers (use of Farmyard manure, Bio-slurry, Urea, DAP and Potash) as using no biogas slurry.

Baseline Estimate for SDG 7:

- 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Users’ perception on time saving due to project  for firewood collection): 0% households for men, women and children as no biogas was used in baseline

- 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Trainings to Masons): 0 number

##### E.2. Calculation of project value or estimation of project situation of each SDG Impact

Project Estimate for SDG 13

Project emission (PEy) is considered as zero as this is not applicable for this project activity and accounted already in baseline emission.

Project Estimates for SDG 3:

1) 3.9.1 Mortality rate attributed to household and ambient air pollution (Average annual consumption of woody biomass in tons per household in the pre-project devices during the project activity):

CPA-1: 0.55

CPA-2: 0.54

CPA-3: 0.51

CPA-4: 0.49

CPA-5: 0.55

CPA-6: 0.48

CPA-7: 0.51

2) 3.9.1 Mortality rate attributed to household and ambient air pollution (Quantity of woody biomass that is substituted or displaced):

CPA-1: 71,315.59 tonnes

CPA-2: 67,459.87 tonnes

CPA-3: 72,620.74 tonnes

CPA-4: 80,232.47 tonnes

CPA-5: 73,936.27 tonnes

CPA-6: 32,369.97 tonnes

CPA-7: 33,639.07 tonnes

CPA-10: 38,009.98 tonnes

3) 3.9.1 Mortality rate attributed to household and ambient air pollution (Net calorific value of the non-renewable biomass that is substituted): 0.0156 TJ/tones

4) 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in indoor air pollution):

CPA-1: 96.25%

CPA-2: 100%

CPA-3: 98.77%

CPA-4: 98.85%

CPA-5: 97.59%

CPA-6: 100%

CPA-7: 95.24%

CPA-10:97.50%

5) 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in health problem):

| CPAs | % HH perceived reduction in |  |  |  |
| --- | --- | --- | --- | --- |
|  | Eye infection | Respiratory diseases | Cough | Fire related injury |
| CPA-1 | 96.25 | 92.50 | 92.50 | 91.25 |
| CPA-2 | 98.68 | 98.68 | 97.37 | 93.42 |
| CPA-3 | 91.36 | 83.95 | 72.84 | 74.07 |
| CPA-4 | 93.10 | 90.80 | 86.21 | 80.46 |
| CPA-5 | 97.59 | 93.98 | 93.98 | 90.36 |
| CPA-6 | 88.61 | 89.87 | 89.87 | 88.61 |
| CPA-7 | 96.43 | 96.43 | 96.43 | 96.43 |
| CPA-10 | 92.50 | 87.50 | 86.25 | 86.25 |

6) 3.9.1 Mortality rate attributed to household and ambient air pollution (User’s perception in Time saving for the cooking (reduce exposure to indoor air pollution)):

| CPAs | % HH perceived reduction in cooking time for |  |  |
| --- | --- | --- | --- |
|  | Men | Women | Children |
| CPA-1 | 12.50 | 96.25 | 5.00 |
| CPA-2 | 27.63 | 85.53 | 1.32 |
| CPA-3 | 29.63 | 91.36 | 2.47 |
| CPA-4 | 31.03 | 94.25 | 1.15 |
| CPA-5 | 27.71 | 100 | 6.02 |
| CPA-6 | 34.18 | 98.73 | 0.00 |
| CPA-7 | 40.48 | 98.81 | 3.57 |
| CPA-10 | 31.25 | 98.75 | 3.75 |

7) 3.9.2 Mortality rate attributed to unsafe water, unsafe sanitation and lack of hygiene (exposure to unsafe Water, Sanitation and Hygiene for All (WASH) services) (Users’ perception on connection of toilet to biogas):

CPA-1: 51.25%

CPA-2: 71.05%

CPA-3: 54.32%

CPA-4: 71.26%

CPA-5: 78.31%

CPA-6: 74.68%

CPA-7: 47.62%

CPA-10: 92.50%

8) 3.9.3 Mortality rate attributed to unintentional poisoning (Users perception in reduction of chemical fertilizers):

| CPAs | % changes in use of chemical fertilizers and increase in use of bio-slurry |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Farm Yard Manure | Bio-slurry | Urea | DAP | Potash |
| CPA-1 | 27.32 | 100 | 36.11 | 36.84 | 0.00 |
| CPA-2 | 22.49 | 100 | 44.44 | 52.94 | 0.00 |
| CPA-3 | 27.37 | 100 | 34.38 | 50.00 | 42.11 |
| CPA-4 | 21.64 | 100 | 39.39 | 47.37 | 40.00 |
| CPA-5 | 21.62 | 100 | 46.15 | 44.00 | 20.00 |
| CPA-6 | 19.35 | 100 | 38.46 | 46.15 | 0.00 |
| CPA-7 | 29.07 | 100 | 42.00 | 30.43 | 50.00 |
| CPA-10 | 18.91 | 100 | 47.62 | 54.55 | 50.00 |

Project Estimate for SDG 7:

- 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Users’ perception on time saving due to project  for firewood collection):

| CPAs | % HH perceived reduction in firewood collection time for |  |  |
| --- | --- | --- | --- |
|  | Men | Women | Children |
| CPA-1 | 13.75 | 98.75 | 5.00 |
| CPA-2 | 17.11 | 96.05 | 1.32 |
| CPA-3 | 37.04 | 36.30 | 0.00 |
| CPA-4 | 31.03 | 98.85 | 9.20 |
| CPA-5 | 36.14 | 98.80 | 3.61 |
| CPA-6 | 35.44 | 98.73 | 1.27 |
| CPA-7 | 35.71 | 96.43 | 5.95 |
| CPA-10 | 41.25 | 100 | 0.00 |

- 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Trainings to Masons): 35 Mason

##### E.3. Calculation of leakage

Leakage Estimate for SDG 13

The leakage is considered. Considering the leakage of 5% (as per the methodology AMS I.E. version 9), leakage emission is calculated as:

For CPA-1:

LEy = 0.05 x BEy = 0.05 x 61,017 = 3,050 tCO2eq

Simlarly, leakage for other CPAs are given below:

CPA-2: 2,885 tCO2eq

CPA-3: 3,106 tCO2eq

CPA-4: 3,432 tCO2eq

CPA-5: 3,162 tCO2eq

CPA-6: 1,384 tCO2eq

CPA-7: 1,439 tCO2eq

CPA-10: 1,626 tCO2eq

Leakage Estimate for SDG 3

Leakage for the SDG 3 is taken as zero as it is not applicable.

Leakage Estimate for SDG 7

Leakage for the SDG 7 is taken as zero as it is not applicable.

##### E.4. Calculation of net benefits or direct calculation for each SDG Impact

| SDG | SDG Impact | Baseline estimate | Project estimate | Net benefit |
| --- | --- | --- | --- | --- |
| 13 | GHG emission (tCO2eq) | 401,770 | 20,084 (Leakage) | 381,686 |
| 3 | 3.9.1 Mortality rate attributed to household and ambient air pollution (Average annual consumption of woody biomass per household in the pre-project devices during the project activity) (t/HH/year) | 0 | CPA-1: 0.55 CPA-2: 0.54 CPA-3: 0.51 CPA-4: 0.49 CPA-5: 0.55 CPA-6: 0.48 CPA-7: 0.51 CPA-10: 0.51 | CPA-1: 0.55 CPA-2: 0.54 CPA-3: 0.51 CPA-4: 0.49 CPA-5: 0.55 CPA-6: 0.48 CPA-7: 0.51 CPA-10: 0.51 |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (Quantity of woody biomass that is substituted or displaced) (Ton) | 0 | CPA-1: 71,315.59 CPA-2: 67,459.87 CPA-3: 72,620.74 CPA-4: 80,232.47 CPA-5: 73,936.27 CPA-6: 32,369.97 CPA-7: 33,639.07 CPA-10: 38,009.98 | CPA-1: 71,315.59 CPA-2: 67,459.87 CPA-3: 72,620.74 CPA-4: 80,232.47 CPA-5: 73,936.27 CPA-6: 32,369.97 CPA-7: 33,639.07 CPA-10: 38,009.98 |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (Net calorific value of the non-renewable biomass that is substituted) (TJ/tonne) | 0 | 0.0156 | 0.0156 |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in indoor air pollution)-% | 0 | CPA-1: 96.25% CPA-2: 100% CPA-3: 98.77% CPA-4: 98.85% CPA-5: 97.59% CPA-6: 100% CPA-7: 95.24% CPA-10:97.50% | CPA-1: 96.25% CPA-2: 100% CPA-3: 98.77% CPA-4: 98.85% CPA-5: 97.59% CPA-6: 100% CPA-7: 95.24% CPA-10:97.50% |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in health problem)-% | 0 | CPA-1: Eye infection: 96.25%, Respiratory disease: 92.50% Cough: 92.50% Fire related Injury: 91.25% CPA-2: Eye infection: 98.68%, Respiratory disease: 98.68% Cough: 97.37% Fire related Injury: 93.42% CPA-3: Eye infection: 91.36% Respiratory disease: 83.95% Cough: 72.84% Fire related Injury: 74.07% CPA-4: Eye infection: 93.10% Respiratory disease: 90.80% Cough: 86.21% Fire related Injury: 80.46% CPA-5: Eye infection: 97.59% Respiratory disease: 93.98% Cough: 93.98% Fire related Injury: 90.36% CPA-6: Eye infection: 88.61% Respiratory disease: 89.87% Cough: 89.87% Fire related Injury: 88.61% CPA-7: Eye infection: 96.43% Respiratory disease: 96.43% Cough: 96.43% Fire related Injury: 96.43% CPA-10: Eye infection: 92.50% Respiratory disease: 87.50% Cough: 86.25% Fire related Injury: 86.25% | CPA-1: Eye infection: 96.25%, Respiratory disease: 92.50% Cough: 92.50% Fire related Injury: 91.25% CPA-2: Eye infection: 98.68%, Respiratory disease: 98.68% Cough: 97.37% Fire related Injury: 93.42% CPA-3: Eye infection: 91.36% Respiratory disease: 83.95% Cough: 72.84% Fire related Injury: 74.07% CPA-4: Eye infection: 93.10% Respiratory disease: 90.80% Cough: 86.21% Fire related Injury: 80.46% CPA-5: Eye infection: 97.59% Respiratory disease: 93.98% Cough: 93.98% Fire related Injury: 90.36% CPA-6: Eye infection: 88.61% Respiratory disease: 89.87% Cough: 89.87% Fire related Injury: 88.61% CPA-7: Eye infection: 96.43% Respiratory disease: 96.43% Cough: 96.43% Fire related Injury: 96.43% CPA-10: Eye infection: 92.50% Respiratory disease: 87.50% Cough: 86.25% Fire related Injury: 86.25% |
|  | 3.9.1 Mortality rate attributed to household and ambient air pollution (User’s perception in Time saving for the cooking (reduce exposure to indoor air pollution))-% | 0 | % response for; Men; Women; Children. CPA-1; 12.50; 96.25; 5.0. CPA-2; 27.63; 85.53; 1.32. CPA-3; 29.63; 91.36; 2.47. CPA-4; 31.03; 94.25; 1.15. CPA-5; 27.71; 100; 6.02. CPA-6; 34.18; 98.73; 0.00. CPA-7; 40.48; 98.81; 3.57. CPA-10; 31.25; 98.75; 3.75. | % response for; Men; Women; Children. CPA-1; 12.50; 96.25; 5.0. CPA-2; 27.63; 85.53; 1.32. CPA-3; 29.63; 91.36; 2.47. CPA-4; 31.03; 94.25; 1.15. CPA-5; 27.71; 100; 6.02. CPA-6; 34.18; 98.73; 0.00. CPA-7; 40.48; 98.81; 3.57. CPA-10; 31.25; 98.75; 3.75. |
|  | 3.9.2 Mortality rate attributed to unsafe water, unsafe sanitation and lack of hygiene (exposure to unsafe Water, Sanitation and Hygiene for All (WASH) services) (Users’ perception on connection of toilet to biogas)-% | 0 | CPA-1: 51.25% CPA-2: 71.05% CPA-3: 54.32% CPA-4: 71.26% CPA-5: 78.31% CPA-6: 74.68% CPA-7: 47.62% CPA-10: 92.50% | CPA-1: 51.25% CPA-2: 71.05% CPA-3: 54.32% CPA-4: 71.26% CPA-5: 78.31% CPA-6: 74.68% CPA-7: 47.62% CPA-10: 92.50% |
|  | 3.9.3 Mortality rate attributed to unintentional poisoning (Users perception in reduction of chemical fertilizers)-% | 0 | CPA-1: Farmyard manure: 27.32% Bioslurry: 100%, Urea: 36.11%, DAP: 36.84% Potash: 0.00% CPA-2: Farmyard manure: 22.49% Bioslurry: 100%, Urea: 44.44%, DAP: 52.94% Potash: 0% CPA-3: Farmyard manure: 27.37% Bioslurry: 100% Urea: 34.38% DAP: 50% Potash: 42.11% CPA-4: Farmyard manure: 21.64% Bioslurry: 100% Urea: 39.39% DAP: 47.37% Potash: 40% CPA-5 Farmyard manure: 21.62% Bioslurry: 100% Urea: 46.15% DAP: 44.00% Potash: 20.00% CPA-6 Farmyard manure: 19.35% Bioslurry: 100% Urea: 38.46% DAP: 46.15% Potash: 0.00% CPA-7 Farmyard manure: 29.07% Bioslurry: 100% Urea: 42.00% DAP: 30.43% Potash: 50.00% CPA-10: Farmyard manure: 18.91% Bioslurry: 100% Urea: 47.62% DAP: 54.55% Potash: 50% | CPA-1: Farmyard manure: 27.32% Bioslurry: 100%, Urea: 36.11%, DAP: 36.84% Potash: 0.00% CPA-2: Farmyard manure: 22.49% Bioslurry: 100%, Urea: 44.44%, DAP: 52.94% Potash: 0% CPA-3: Farmyard manure: 27.37% Bioslurry: 100% Urea: 34.38% DAP: 50% Potash: 42.11% CPA-4: Farmyard manure: 21.64% Bioslurry: 100% Urea: 39.39% DAP: 47.37% Potash: 40% CPA-5 Farmyard manure: 21.62% Bioslurry: 100% Urea: 46.15% DAP: 44.00% Potash: 20.00% CPA-6 Farmyard manure: 19.35% Bioslurry: 100% Urea: 38.46% DAP: 46.15% Potash: 0.00% CPA-7 Farmyard manure: 29.07% Bioslurry: 100% Urea: 42.00% DAP: 30.43% Potash: 50.00% CPA-10: Farmyard manure: 18.91% Bioslurry: 100% Urea: 47.62% DAP: 54.55% Potash: 50% |
| 7 | 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Users’ perception on time saving due to project for firewood collection) | 0 | % for; Men; Women; Children. CPA-1; 13.75; 98.75; 5.00. CPA-2; 17.11; 96.05; 1.32. CPA-3; 37.04; 36.30; 0.00. CPA-4; 31.03; 98.85; 9.20. CPA-5; 36.14; 98.80; 3.61. CPA-6; 35.44; 98.73; 1.27. CPA-7; 35.71; 96.43; 5.95. CPA-10; 41.25; 100; 0.00. | % for; Men; Women; Children. CPA-1; 13.75; 98.75; 5.00. CPA-2; 17.11; 96.05; 1.32. CPA-3; 37.04; 36.30; 0.00. CPA-4; 31.03; 98.85; 9.20. CPA-5; 36.14; 98.80; 3.61. CPA-6; 35.44; 98.73; 1.27. CPA-7; 35.71; 96.43; 5.95. CPA-10; 41.25; 100; 0.00. |
|  | 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Trainings to Masons) | 0 | 35 number | 35 number |

##### E.5. Comparison of actual SDG Impacts with estimates in approved PDD

| SDG | Values estimated in ex ante calculation of approved PDD for this monitoring period | Actual values achieved during this monitoring period |
| --- | --- | --- |
| 13: Emission Reduction | 421,520 | 381,686 |
| 3: |  |  |
| 3.9.1 Mortality rate attributed to household and ambient air pollution (Average annual consumption of woody biomass per household in the pre-project devices during the project activity) (t/HH/year) | 0.54 | CPA-1: 0.55 CPA-2: 0.54 CPA-3: 0.51 CPA-4: 0.49 CPA-5: 0.55 CPA-6: 0.48 CPA-7: 0.51 CPA-10: 0.51 |
| 3.9.1 Mortality rate attributed to household and ambient air pollution (Quantity of woody biomass that is substituted or displaced) (Ton) | CPA-1:80,096.00 CPA-2: 79,807.64 CPA-3: 79,935.80 CPA-4: 79,979.85 CPA-5: 79,467.21 CPA-6: 74,108.52 CPA-7: 73,659.96 CPA-10: 47,650.50 | CPA-1: 71,315.59 CPA-2: 67,459.87 CPA-3: 72,620.74 CPA-4: 80,232.47 CPA-5: 73,936.27 CPA-6: 32,369.97 CPA-7: 33,639.07 CPA-10: 38,009.98 |
| 3.9.1 Mortality rate attributed to household and ambient air pollution (Net calorific value of the non-renewable biomass that is substituted) (TJ/tonne) | 0.0156 | 0.0156 |
| 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in indoor air pollution)-% | 100 | CPA-1: 96.25% CPA-2: 100% CPA-3: 98.77% CPA-4: 98.85% CPA-5: 97.59% CPA-6: 100% CPA-7: 95.24% CPA-10:97.50% |
| 3.9.1 Mortality rate attributed to household and ambient air pollution (Users’ perception on reduction in health problem)-% | 100 | CPA-1: Eye infection: 96.25%, Respiratory disease: 92.50% Cough: 92.50% Fire related Injury: 91.25% CPA-2: Eye infection: 98.68%, Respiratory disease: 98.68% Cough: 97.37% Fire related Injury: 93.42% CPA-3: Eye infection: 91.36% Respiratory disease: 83.95% Cough: 72.84% Fire related Injury: 74.07% CPA-4: Eye infection: 93.10% Respiratory disease: 90.80% Cough: 86.21% Fire related Injury: 80.46% CPA-5: Eye infection: 97.59% Respiratory disease: 93.98% Cough: 93.98% Fire related Injury: 90.36% CPA-6: Eye infection: 88.61% Respiratory disease: 89.87% Cough: 89.87% Fire related Injury: 88.61% CPA-7: Eye infection: 96.43% Respiratory disease: 96.43% Cough: 96.43% Fire related Injury: 96.43% CPA-10: Eye infection: 92.50% Respiratory disease: 87.50% Cough: 86.25% Fire related Injury: 86.25% |
| 3.9.1 Mortality rate attributed to household and ambient air pollution (User’s perception in Time saving for the cooking (reduce exposure to indoor air pollution))-% | 100 | % response for; Men; Women; Children. CPA-1; 12.50; 96.25; 5.0. CPA-2; 27.63; 85.53; 1.32. CPA-3; 29.63; 91.36; 2.47. CPA-4; 31.03; 94.25; 1.15. CPA-5; 27.71; 100; 6.02. CPA-6; 34.18; 98.73; 0.00. CPA-7; 40.48; 98.81; 3.57. CPA-10; 31.25; 98.75; 3.75. |
| 3.9.2 Mortality rate attributed to unsafe water, unsafe sanitation and lack of hygiene (exposure to unsafe Water, Sanitation and Hygiene for All (WASH) services) (Users’ perception on connection of toilet to biogas)-% | 100 | CPA-1: 51.25% CPA-2: 71.05% CPA-3: 54.32% CPA-4: 71.26% CPA-5: 78.31% CPA-6: 74.68% CPA-7: 47.62% CPA-10: 92.50% |
| 3.9.3 Mortality rate attributed to unintentional poisoning (Users perception in reduction of chemical fertilizers)-% | 100 | CPA-1: Farmyard manure: 27.32% Bioslurry: 100%, Urea: 36.11%, DAP: 36.84% Potash: 0.00% CPA-2: Farmyard manure: 22.49% Bioslurry: 100%, Urea: 44.44%, DAP: 52.94% Potash: 0% CPA-3: Farmyard manure: 27.37% Bioslurry: 100% Urea: 34.38% DAP: 50.00% Potash: 42.11% CPA-4: Farmyard manure: 21.64% Bioslurry: 100% Urea: 39.39% DAP: 47.37% Potash: 40% CPA-5 Farmyard manure: 21.62% Bioslurry: 100% Urea: 46.15% DAP: 44.00% Potash: 20.00% CPA-6 Farmyard manure: 19.35% Bioslurry: 100% Urea: 38.46% DAP: 46.15% Potash: 0.00% CPA-7 Farmyard manure: 29.07% Bioslurry: 100% Urea: 42.00% DAP: 30.43% Potash: 50.00% CPA-10: Farmyard manure: 18.91% Bioslurry: 100% Urea: 47.62% DAP: 54.55% Potash: 50% |
| 7: |  |  |
| 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Users’ perception on time saving due to project for firewood collection) | 100 | % for; Men; Women; Children. CPA-1; 13.75; 98.75; 5.00. CPA-2; 17.11; 96.05; 1.32. CPA-3; 37.04; 36.30; 0.00. CPA-4; 31.03; 98.85; 9.20. CPA-5; 36.14; 98.80; 3.61. CPA-6; 35.44; 98.73; 1.27. CPA-7; 35.71; 96.43; 5.95. CPA-10; 41.25; 100; 0.00. |
| 7.1.2 Proportion of population with primary reliance on clean fuels and technology (Trainings to Masons) | 20 throughout the PoA | 35in this MP |

E.5.1. Explanation of calculation of value estimated ex ante calculation of approved PDD for this monitoring period

For the ex-ante calculation in PoA DD, the following assumption were made:

BEy = By x fNRB,y x NCVbiomass x EFprojected_fossilfuel

Where:

Where:

BEy           : Baseline Emissions during the year y (tCO2e)

By	   : Quantity of woody biomass that is substituted or displaced in tonnes 			  (tonnes/year)

fNRB,y      : Fraction of woody biomass used in the absence of the project activity in       year y that can be established as non-renewable biomass using survey methods (Fixed Ex-ante = 86.1%)

NCVbiomass: Net calorific value of the non-renewable woody biomass that is substituted 	      (IPCC default for wood fuel: 0.0156 TJ/tonne)

EFprojected_fossilfuel : Emission factor for substitution of non-renewable woody biomass by similar consumers. Use a value of 63.7 tCO2/TJ

The quantity of woody biomass that is substituted or displaced (By) is determined using:

By = NHH x Py x (BCBL,HH,y – BCPJ,HH,y)

| where, |  |
| --- | --- |
| NHH | : Number of digesters installed in the Project |
| Py | : Percentage of digesters implemented that is operational in year y |
| BCBL,HH,y | :Average annual consumption of woody biomass per household before the start of the project activity, 5.04 tonne/household/year (fixed ex-ante) |
| BCPJ,HH,y | :Average annual consumption of woody biomass per household in the pre-project devices during the project activity, |

Considering the leakage of 5%, leakage emission is calculated as:

LEy = 0.05*BEy

Project Emission is considered as zero as this is not applicable. So, ex-ante emission reduction for this monitoring period is calculated as:

ERy = BEy-PEy-LEy

Based on the number of days in the monitoring period, ex-ante emission reduction is proportionately calculated for the monitoring period.

CPA-1: 65,103 tCO2eq (1 years)

CPA-2: 64,686 tCO2eq (1 year)

CPA-3: 64,973 tCO2eq (1 year)

CPA-4: 65,009 tCO2eq (1 year)

CPA-5: 64,592 tCO2eq (1 year)

CPA-6: 29,210 tCO2eq (177 days)

CPA-7: 29,033 tCO2eq (177 days)

CPA-10: 38,731 tCO2eq (1 year)

##### E.6. Remarks on increase in achieved SDG Impacts from estimated value in approved PDD

Not applicable as the emission reduction has not been increased from ex-ante estimates in PDD.

#### SECTION F. SAFEGUARDS REPORTING

In monitoring plan, only one safeguarding principles have been incorporated to be monitored. Please refer to last parameter box is section D.2 of the MR. As per approved PoA-DD, the “Principles 9.6 Pesticides and fertilizers”, it is clearly mentioned that “Fertilisers shall be avoided, or their use shall be minimised and justified. If the aerial application of fertiliser is used, then measures shall be put in place to prevent drift.” Since, the project activity itself does not uses any chemical fertilizers but reduces its use in the farm by using bio-slurry. This has been monitored through a perception survey as stipulated in PoA-DD and found that the project activity significantly reduces the use of chemical fertilizers. Since other safeguarding principles are not attracted for the project activity for the mitigation measures and monitoring, the project has been appropriately aligned with the safeguarding principles.

#### SECTION G. STAKEHOLDER INPUTS AND LEGAL DISPUTES

##### G.1. List all Inputs and Grievances which have been received via the Continuous Input and Grievance Mechanism together with their respective responses/mitigations.

No any grievances/input was received during this monitoring period. CME have Grievance Redress Mechanism (GRM). There is a Grievance Redress Committee (GRC) headed by Director of the Administration Division and assistant director and senior officer are members to the committee. There are basic three steps of GRM. Stakeholders may use the following steps to any grievances related to any VPA included under this PoA.

- Step-1: Registration- Grievance registration will be done through all available means. CME shall record the grievance through the complaints filed by the complainer at it office or at the location of any project office or through any other electronic means of communication.

- Step-2: Processing- Processing of grievance will include processes to sort, screen, and investigate the grievances received. Sorting of the complaints filed will prioritize the issues listed in the complaint while screening them will help to understand whether or not the issues are worth to be deliberated or even if it comes under CME’s purview. Once the issues is confirmed to have been dealt by the CME, it will, depending on case, form an investigating body to identify underlying facts related to the complaint. Finally the CME will take decision on the course of action required to close the grievance.

- Step-3: Disclosure- Once the processing is complete, the CME will notify the complaining parties on the outcome of the investigation.  If the complainer is not satisfied with the outcome of the investigation and resolution of grievance, he/she can peruse the national judicial or appropriate administrative system to resolve the grievances.

##### G.2. Report on any stakeholder mitigations that were agreed to be monitored.

Not applicable as there was no any grievances that need follow-up action from previous monitoring period.

##### G.3. Provide details of any legal contest that has arisen with the project during the monitoring period

No such legal disputes/contest has arisen during the monitoring period.

Revision History

| Version | Date | Remarks |
| --- | --- | --- |
| 1.1 | 14 October 2020 | Hyperlinked section summary to enable quick access to key sections Improved clarity on Key Project Information Section for POA monitoring Forward action request section Improved Clarity on SDG contribution/SDG Impact term used throughout Clarity on safeguard reporting Clarity on design changes Leakage section added for VER/CER projects Addition of Comparison of monitored parameters with last monitoring period Provision of an accompanying Guide to help the user understand detailed rules and requirements |
| 1.0 | 10 July 2017 | Initial adoption |

- Whenever emission reductions are capped, both the original and capped values used for calculations must be transparently reported.  Use brackets to denote original values.